## Slide 1: FS_eLCS_Ph3 Status Report
Ming Ai
CATT

## Slide 2: FS_eLCS_ph3 status after SA2#153e(1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 80->100% | Dec, 22 | Revised in SP-220069
Progress in SA2#153e:
  SA2#153E was the 5th meeting to have FS_eLCS_Ph3 on agenda;
  26 P-CRs proposing solutions updates, evolutions & conclusions have been approved;
  All Key issues have been concluded.
  WID revised for reflected progress have been approved.
  TR23.700-71 is will be sent to SA#98e for Approval.
RAN impacts or dependencies:
  Some conclusions have RAN impacts or dependencies.
  3 LS-out approved: “Response LS on LCS framework for Network verified UE location (NTN)”, “LS Out on Positioning Reference Units”, “LS on LPHAP information delivery to RAN”
Next steps:
  Proceed to Normative work.
Notes: Response LS on LCS framework for Network verified UE location (NTN), LS Out on Positioning Reference Units, LS on LPHAP information delivery to

## Slide 3: FS_eLCS_ph3 status after SA2#153e(2/2)
  RAN impacts and dependencies:
  Some conclusions have RAN impacts or dependencies.
Other WG dependencies
  Not identified yet.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#154):
  1st meeting for the Normative work.
  List identified RAN dependencies and send liaisons to relevant RAN WGs if needed.
Overall Plan: (See next slides)

## Slide 4: FS_eLCS_ph3 status for SA#98E
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 80->100% | Dec, 22 | Revised in SP-220069
Progress since SA#97:
  26 P-CRs proposing solutions updates, evolutions & conclusions have been approved;
  All Key issues have been concluded.
  WID revised for reflected progress have been approved.
  TR23.700-71 is will be sent to SA#98e for Approval.
RAN impacts or dependencies:
  Some conclusion have RAN impacts or dependencies.
  LS exchanges on “LCS framework for Network verified UE location (NTN)”, “Positioning Reference Units”, “LPHAP information delivery to RAN”…
Next steps:
  Proceed to Normative work.

## Slide 5: eLCS_ph3 status for SA#98E (to be updated after SA2#154)
WI Code | Work Item Title | WP | Target Date | WID#
eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 0->?% | March, 23 | Revised in SP-220069
Progress since SA#97:
  SA2#154 is the 1st meeting for the Normative work.
  ---.
RAN impacts or dependencies:
  …..
Next steps:
  Continue the Normative work.

## Slide 6
Overall work plan, submitted to SA2#149e