## Slide 1: WI and SID Status Report on 5GC LoCation Services - Phase 3
Ming Ai @ CATT

## Slide 2: 5G_eLCS_ph3 status after SA2#154AH-e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 30%->45% | March, 23 | SP-221338
Progress in SA2#154AH-e:
  SA2#154AH-e is the 2nd meeting for the Normative work.
  17 CRs approved for following key areas: “#1 Support User Plane positioning”; ”#2 Support of enhanced positioning architecture for NPN deployment”; ”#3 Support of local Area Restriction for an LMF and GMLC”; ”#4 Interaction between Location Service and NWDAF”; “#6: Support of UE Positioning without UE Awareness”; “#7: Support of Positioning Reference Units and Reference UEs “; “#11: Support of enhanced triggered location for UE power saving purpose”; “#12: Support of low power and /or high accuracy positioning.”;
  “LS on UE event reporting over a user plane connection to LCS client or AF” to SA3, CT1, CT3 approved.
RAN impacts or dependencies:
  “LS on LPP message and supplementary service event report over a user plane connection between UE and LMF” to SA3, RAN2, CT1, CT4 approved.
Next steps:
  Continue the Normative work.

## Slide 3: FS_eLCS_ph3 status after SA2#154AH-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100->100% | Dec, 22 | Revised in SP-220069
Progress in SA2#154AH-e:
  SA2#154AH-e was the 7th meeting to have FS_eLCS_Ph3 on agenda;
  No Paper received.
RAN impacts or dependencies:
  No
Next steps:
  Proceed to Normative work.