TSG SA Meeting #SP-98E	SP-221205

13 - 19 December 2022, Electronic meeting	(revision of SP-221xxx)

Title:	Presentation of Report to TSG:
TR 23.700-87, Version 1.1.0

Source:	China Mobile (Rapporteur)

Document for:	Information

- Abstract of document:

The Technical Report 23.700-87 studies the system architecture for the next generation real time communication services based on IMS enhancement requirements from SA1 and SA4.

- Enhancement to support Data Channel usage in IMS network;

- IMS enhancement to support AR telephony communication;

- IMS enhancement to support third party specific user identities;

- Study of Applicability of Service based principles to IMS media control interfaces.

- Changes since last presentation to TSG SA:

This is the second presentation to TSG SA for information.

The TR is considered 85% complete. In SA2#153 KI#2 and KI#4 are concluded, while KI#1 and KI#3 are also partly concluded. This study item is not on the agenda of SA2#154.

0.5 TU is expected to fully conclude on KI#1 and KI#3.

- Outstanding Issues:

The following issues need to be concluded:

For KI#1:

- The converged solution to services for DCSF and IMS AS needs be agreed.

For KI#3:

- Which Third Party specific user identities are stored in HSS needs to be concluded.

- The interaction between IMS and Third Party network needs to be defined.

- Contentious Issues:

None.