## Slide 1: SA WG2 Status for (FS_)5WWC
Laurent Thiébaut
Nokia

## Slide 2
January meeting (done)
  concluded on KI 1 (different handling of different devices) using BBF/CableLabs feedback.
  Started Normative work for KI2 for TNGF .
February: WID update based on KI1 conclusions + sending TR for approval
  TR can only be approved in March
Q2: Normative work for KI1 and completion of normative work for KI2.
Overall plan
Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | April, 23 | Feb, 23 | 
#149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157 | Total TU
0,5 | 0,5 | 0 | 0,5 | 0,5 | 0 | 0,25 | 0 | 0,75 | 0.5 | 3.5

## Slide 3
Done
  concluded on KI 1 (different handling of different devices) using BBF/CableLabs feedback.
  Start of Normative work on KI2 for TNGF
  WID updates based on KI1 conclusions + sending TR for approval
  RAN impacts and dependencies:
  None
Next steps:
  Q2 Conclude normative work (especially on KI 1).
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC, phase 2 | 90% > 100% | Dec 22 | SP-220419
5WWC_Ph2 | support for 5WWC, Phase 2 | 20% > 45% | June, 23 | SP-221347

## Slide 4
  RAN and SA3 impacts and dependencies:
  None for RAN
  SA3 has started a related study
Contentious Issue:
  None
Focus for the Next Meeting (Q2):
  Normative work for KI1 (devices behind 5G RG) and completion of normative work for KI2.
Overall Plan:
  See dedicated slide
Risks:
  None