## Slide 1: WI and SID Status Report on 5GC LoCation Services - Phase 3
Ming Ai @ CATT

## Slide 2: 5G_eLCS_ph3 status for SA#99
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 30%->65% | June, 2023 | SP-221338
Progress in 2023 Q1
  34 CRs for 11 Key Issues have been approved;
  “LS on UE event reporting over a user plane connection to LCS client or AF” to SA3, CT1, CT3 approved.
  WID revised to shift target date to June, 2023 has been approved by SA2, and submitted to this SA.
RAN impacts or dependencies:
  “LS on the requirement on Low Power or high accuracy positioning” to SA1, RAN1, RAN2 approved.
  “LS on PRU procedures” to RAN1, RAN2 approved.
  “ LS on GNSS measurement of PRU for location correction“ to RAN2 approved.
Next steps:
  Continue the Normative work.

## Slide 3: 5G_eLCS_ph3 status after SA2#155
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 30%->65% | March, 23 | SP-221338
Progress in SA2#155:
  SA2#155 is the 3rd meeting for the Normative work.
  21 CRs ( 4 of them were revisions from SA2#154E) approved for following key areas: “#1 Support User Plane positioning”; ”#2 Support of enhanced positioning architecture for NPN deployment”; ”#3 Support of local Area Restriction for an LMF and GMLC”; ”#4 Interaction between Location Service and NWDAF”; “#5: Support of assistance data provisioning for low power high accuracy GNSS positioning;”; “#7: Support of Positioning Reference Units and Reference UEs “; “KI#8: Support of location service continuity in case of UE mobility;”,” #9: Support of positioning requirements related to satellite access;”,“#11: Support of enhanced triggered location for UE power saving purpose”; “#12: Support of low power and /or high accuracy positioning.”, and others;
RAN impacts or dependencies:
  “LS on LPP message and supplementary service event report over a user plane connection between UE and LMF” to SA3, RAN2, CT1, CT4 approved.
  “LS on the requirement on Low Power or high accuracy positioning” to SA1, RAN1, RAN2 approved.
  “LS on PRU procedures” to RAN1, RAN2 approved.
  “ LS on GNSS measurement of PRU for location correction“ to RAN2 approved.
Next steps:
  Continue the Normative work.

## Slide 4: FS_eLCS_ph3 status after SA2#155
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100->100% | Dec, 22 | Revised in SP-220069
Progress in SA2#154AH-e:
  SA2#155 was the 8th meeting to have FS_eLCS_Ph3 on agenda;
  No Paper received.
RAN impacts or dependencies:
  No
Next steps:
  Proceed to Normative work.

## Slide 5: 5G_eLCS_ph3 status after SA2#154AH-e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 30%->45% | March, 23 | SP-221338
Progress in SA2#154AH-e:
  SA2#154AH-e is the 2nd meeting for the Normative work.
  17 CRs approved for following key areas: “#1 Support User Plane positioning”; ”#2 Support of enhanced positioning architecture for NPN deployment”; ”#3 Support of local Area Restriction for an LMF and GMLC”; ”#4 Interaction between Location Service and NWDAF”; “#6: Support of UE Positioning without UE Awareness”; “#7: Support of Positioning Reference Units and Reference UEs “; “#11: Support of enhanced triggered location for UE power saving purpose”; “#12: Support of low power and /or high accuracy positioning.”;
  “LS on UE event reporting over a user plane connection to LCS client or AF” to SA3, CT1, CT3 approved.
RAN impacts or dependencies:
  “LS on LPP message and supplementary service event report over a user plane connection between UE and LMF” to SA3, RAN2, CT1, CT4 approved.
Next steps:
  Continue the Normative work.

## Slide 6: FS_eLCS_ph3 status after SA2#154AH-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100->100% | Dec, 22 | Revised in SP-220069
Progress in SA2#154AH-e:
  SA2#154AH-e was the 7th meeting to have FS_eLCS_Ph3 on agenda;
  No Paper received.
RAN impacts or dependencies:
  No
Next steps:
  Proceed to Normative work.