## Slide 1: FS_5MBS_Ph2 status report 5MBS_Ph2 status report
Li, Meng
Huawei

## Slide 2: FS_5MBS_Ph2, 5MBS_Ph2 status after SA2#155 (1/2)
General
  Totally 10 normative CRs were agreed.
  Totally 4.5+1(additionally requested) TUs were temporally requested for normative phase in 2023. 4.5 TUs have been used after SA2#155.
  RAN impacts and dependencies:
  The response LS has been sent to RAN2 and RAN3 (in S2-2211256) and highlighted the conclusions that requires coordination in the normative phase.
  LS S2-2303407 has been sent to RAN2 and RAN3 highlighted the progress.
Contentious Issues:
  None.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% → 100% | Dec 2022 | SP-220072
5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 60% → 75% | June 2023 | SP-221131 S2-2303908

## Slide 3: FS_5MBS_Ph2, 5MBS_Ph2 status after SA2#155 (2/2)
Focus for the Next Meeting (SA2#156):
  Complete specification on remaining issues (e.g. the remaining ENs), and the open issues as per the input from RAN WGs.
  SoH might be needed given it is the last meeting for the normative phase of this WID.
Overall Plan:
  100% progress on the study.
    SA2#149e, Feb (1TU): Focus on KIs, solutions are allowed. Agree the skeleton/scope/architectural assumption.
    SA2#150e, Apr (1TU): Focus on Solutions and complete all KIs. Potential updates/new KIs. Last meeting for KI proposal/modification.
    SA2#151e, May (2TUs): Solutions
    SA2#152, Aug (2TUs): Solutions, evaluations, conclusions
    SA2#153, Oct (1TU): Solution updates (No new Solutions), evaluations, conclusions: Approval of MBS_Ph2 WID.
    SA2#154, Nov (0.5 TU): final conclusions: Adjustment/issues depends on RAN progress, update of the WID. (NOTE: In SA2#154 meeting, we have to re-arrange the TU allocated for study/normative phase, so 0.5 TU is not the exact number)
  75% progress on the normative work.
    SA2#154,154AH, (3.5 TU): Start the normative work.
    SA2#155, Feb (1TU): Solving the remaining issue.
    SA2#156, Apr (1TUs): Solving remaining issues especially related to RAN WGs response.
    SA2#157, TBD.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157
FS_5MBS_Ph2 | 7.5 | 4.5 | 12 | 1 | 1 | 2 | 2 | 1 | 2 | 2 | 1 | 1 | 0

## Slide 4: FS_5MBS_Ph2, 5MBS_Ph2 status after SA#99
General
  Totally 17 normative CRs were agreed.
  Totally 4.5+1(additionally requested) TUs were temporally requested for normative phase in 2023. 4.5 TUs have been used.
  RAN impacts and dependencies:
  The response LS has been sent to RAN2 and RAN3 in (S2-2211256) and highlighted the conclusions that requires coordination in the normative phase.
  LS S2-2303407 has been sent to RAN2 and RAN3 highlighted the progress.
Contentious Issues:
  None.
Next steps:
  Complete the work on remaining issues (e.g. the remaining ENs and as per the input from RAN WGs).
  It is expected to complete the remaining work in time by SA#100 (stage 2 freeze).
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% → 100% | Dec 2022 | SP-220072
5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 20% → 75% | June 2023 | SP-221131 S2-2303908