## Slide 1: FS_5TRS_URLLC and TRS_URLLC Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: FS_5TRS_URLLC, TRS_URLLC status at SA#99E
General
  2 P-CRs agreed to resolve the open items in TR conclusion for KI#1/KI#6.
  2 LS out sent to RAN2, RAN3 to obtain their feedback related to “proposed method for Time Synchronization status reporting to UE(s)”, “UL scenario of Reactive RAN feedback for burst sending time adjustment”.
  19 CRs agreed to TS 23.501/2/3.
  Total TU(s) = 9 for study + normative phase; 9.5 TUs used, 1 additional TU requested.
  Resolve open items during normative phase considering RAN feedback.
RAN dependencies:
  S2-2301420 – LS on UL scenario of Reactive RAN feedback for burst sending time adjustment.
  S2-2201463 – proposed method for Time Synchronization status reporting to UE(s)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 98%->100% | Dec’ 22 | SP-211634
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 50%->80% | June’23 | SP-211634
Notes: S2-2301420
LS OUT
[DRAFT] LS Reply on UL scenario of Reactive RAN feedback for burst sending time adjustment
S2-2301463
LS OUT
[DRAFT] LS on proposed method for Time Synchronization status reporting to UE(s)

## Slide 3: FS_5TRS_URLLC status after SA2#154AH
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 98%->100 | Dec’ 22 | SP-211634
General
  2 P-CRs agreed to resolve the open items in TR conclusion for KI#1/KI#6.
  2 LS out sent to RAN2, RAN3 to obtain their feedback related to “proposed method for Time Synchronization status reporting to UE(s)”, “UL scenario of Reactive RAN feedback for burst sending time adjustment”.
  Total TU(s) = 9 for study + normative phase; 9 TUs used, 1.0 additional TU requested.
  Resolve open items during normative phase considering RAN feedback.
RAN dependencies:
  S2-2301420 – LS on UL scenario of Reactive RAN feedback for burst sending time adjustment.
  S2-2201463 – proposed method for Time Synchronization status reporting to UE(s)
Notes: S2-2201767

## Slide 4: TRS_URLLC status after SA2#154AH
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 50%->70% | Dec’ 22 | SP-211634
General
  15 CRs agreed to incorporate KI#1, KI#3, KI#5, KI#6 conclusion and resolve related open items
RAN dependencies:
  Progress CRs based on feedback from RAN for the LS.
Notes: S2-2201767

## Slide 5: TRS_URLLC status after SA2#155
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 70%->80% | June’23 | SP-211634
General
  Some SA2#154AH approved CRs revised for KI#1, KI#3, KI#6 to resolve open items, terminology issues and specification alignment.
  4 new CRs agreed. Resolved open items/ENs related to KI#2 Time Sync coverage mapping to Registration area and the corresponding impact on AoI.
RAN dependencies:
  Progress CRs based on feedback from RAN for the LS.
Notes: S2-2201767

## Slide 6: TRS_URLLC plan
  RAN and SA3 impacts and dependencies:
  LS response needed from respective WGs.
Contentious Issue:
  None
Focus for April Meeting (SA2#156):
  Resolve open Editor’s note in the TS related to TRS_URLLC
  Align TS based on feedback from RAN.
Overall Plan:
  Resolve open Editor’s note in the TS related to TRS_URLLC
  Align TS based on feedback from RAN.
  Resolve any inconsistency between TS 23.501/2/3, stabilize the TS and ensure maturity.
Risks:
  Risk of not getting RAN feedback implies that the ENs cannot be resolved in a timely manner before Stage 2 freeze date and some ENs in the TS remain open after SA2#157.