## Slide 1: WI and SID Status Report on generic group management, exposure and communication enhancements
<Qianghua Zhu>
<Primary Rapporteur, Huawei>
<Sang-Jun Moon>
<Secondary Rapporteur, Samsung>

## Slide 2: FS_GMEC Status after SA2#154AHE/155
General
  FS_GMEC TR 23.700-74 v1.3.0 is available after SA2#154AH-E/155 meeting, this includes TR skeleton, TR scope, Architecture Assumptions and Requirements, definitions of terms and abbreviations, 5 key issues, 22 solutions, evaluations and conclusion for KI#1, KI#2, KI#3, KI#4 and KI #5.
Updates at SA2#154AH-E, 2 PCRs are agreed in total
  2 PCRs for evaluation and conclusion to address outstanding issues for Key Issue #4: Multiple SMFs for VN group communication: 1) dynamic control of the connectivity between UPFs controlled by different SMF Sets; 2) static control of the connectivity between UPFs controlled by different SMF Sets
SA2#156-E, 0 TU assigned for study
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 95%->100% | Sept. 2022 | SP-211603

## Slide 3: GMEC Status after SA2#154AHE/155
General
  14 CRs are agreed in total during SA2#154AH-E
    7 CRs for KI#1；0CRs for KI#1；6 CRs for KI#3； 0 CRs for KI#4；1 CR for KI#5
  Progress Objectives for KI#1: “ Enhance group attribute management ” with 6 EN left
  Complete Objectives for KI#2: “ Enhance group status event reporting ” completely
  Progress Objectives for KI#3: “NEF exposure framework for provisioning of traffic characteristics and monitoring of performance characteristics ” with 4 EN left
  Normative work for KI#4 “Support Multiple SMFs for VN group communication” not started as conclusion just determined
  Complete Objectives for KI#5: “Allowing UE to simultaneously send data to different groups with different QoS policy” completely
SA2#156-E, 1 TU assigned for normative: ( resolve the ENs for KI#1 and KI#3, do the normative work for KI#4, maintenance )
WI Code | Work Item Title | WP | Target Date | WID#
GMEC | Generic group management, exposure and communication enhancements | 15%->70% | Jun 2023 | SP-221339

## Slide 4: GMEC SI/WI Status at SA#99
Progress since SA#98:
  Complete study for KI#4 via addressing the outstanding issues
  Big normative work progress for KI#1 and KI#3, identify the issues for further discussion, complete normative work for KI#5
No RAN impacts and dependencies
Have CT impacts on KI#1, KI#3
No Contentious Issue
Outstanding Issue: ENs for KI#1 and KI#3 objectives
Next Steps: Resolve the ENs for KI#1 and KI#3, do the normative work for KI#4, maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 95%->100% | Sept. 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 15%->70% | Jun 2023 | SP-221339

## Slide 5: Work Planning for FS_GMEC/GMEC
SA2#149-E, 1 TU assigned: (TR skeleton, TR scope, assumptions, terms, key issues, some solutions)
SA2#150-E, 1 TU assigned: (key issue updates, solutions, last meeting for new KIs)
SA2#151-E, 1 TU assigned: (solution updates, initial evaluations and conclusions, last meeting for new solution)
SA2#152-E, 1 TU assigned: (solution updates, finial evaluations and conclusions, send TR for approval, WID approval)
SA2#153-E, 0.5 TU assigned: (normative work for KI#2, #5; WID revision; continue conclusion/evaluations for KI#1, #3, #4, #5)
SA2#154, 0 TU assigned: (WID revision)
SA2#154-Ad-Hoc, 0.75 TU assigned: (normative work, WID revision, continue conclusion/evaluations for KI#4)
SA2#155, 0 TU assigned: (normative work)
SA2#156-E, 1 TU assigned: ( resolve the ENs for KI#1 and KI#3, do the normative work for KI#4, maintenance )
SA2#157, 0 TU assigned: ( TBD )
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157
FS_GMEC | 4 | 1.75+0.5 | 5.75+0.5 | 1 | 1 | 1 | 1 | 0.5 | 0 | 0.75 | 0 | 0.5+0.5 | 0