## Slide 1: FS_PIN/PIN Status Report
vivo
S2-2303454

## Slide 2: FS_PIN status after SA2#155 (1/2)
General
  TR 23.700-88 v.1.4.0 was created based on approved contributions.
  1 contributions agreed.
Following SoH result at SA2#154AHE is implemented:
  Shall 5GC support PEMC subscription data to identify a PEMC UE and authorize it to provide PIN service?
    WF: No
  Shall ARP and periodicity be added to non-3GPP QoS assistance information?
    WF: No
Conclusions updated:
  Conclusions on KI#3 PIN management
  Conclusions on KI#4 PIN communication
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 95% > 100% | Mar., 23 | SP-211643

## Slide 3
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination
Contentious Issue:
  No
Focus of the Next Meeting:
  Continue normative work
Risks:
  No
FS_PIN status after SA2#155 (2/2)

## Slide 4: FS_PIN status at SA#99
Progress since SA#98e:
  Outstanding issues resolved
  TR 23.700-88 v1.4.0 generated based on the agreed contributions
RAN impacts and dependencies:
  none
Next steps:
  Continue normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 95% > 100% | Mar., 22 | SP-211643

## Slide 5: PIN status after SA2#155 (1/2)
General
  4 agreed CRs address to 23.501 at SA2#154AHE are revised, 1 CR addresses to 23.501 is approved.
  1 CR addresses to 23.502 is approved.
  1 CR addresses to 23.503 is approved.
  1 agreed CR addresses to 23.501 at SA2#154AHE is objected.
Aspects specified:
  Terms and abbreviations
  PIN Architecture
  General description for PIN
  PDU Session establishment for PIN and PIN communication configuration
  No-3GPP QoS assistance information and non-3GPP delay budget
  UE policy for PIN
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 20% > 60% | Jun., 23 | SP-221343

## Slide 6
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination
Contentious Issue:
  PIN identifier
  5GC PIN operations
Focus of the Next Meeting:
  Resolve 5GC PIN operations issue
  Resolve PIN identifier issue
  Work on CRs address to 23.502 and 23.503
Risks:
  No
PIN status after SA2#155 (2/2)

## Slide 7: PIN status at SA#99
Progress since SA#98e:
  6 CRs address to 23.501 are agreed.
  1 CR addresses to 23.502 is agreed.
  1 CR addresses to 23.503 is agreed.
RAN impacts and dependencies:
  none
Next steps:
  Resolve 5GC PIN operations issue
  Resolve PIN identifier issue
  Work on CRs address to 23.501, 23.502, and 23.503
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 20% > 60% | Jun., 23 | SP-221343