## Slide 1: XRM Status Report
Dan Wang, China Mobile
Yixue Lei, Tencent

## Slide 2: XRM status after SA2#155
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% | Dec, 2022 | SP-220705
XRM | Architecture Enhancements for XR and media services (XRM) | 30%->55% | June, 2023 | SP-221326->S2-2302347
  Progress since SA2#154AH
  Paper status:
    13 CRs are approved. All of them are for TS 23.501 and TS23.503 of KI#1~8.
    2 LSs are sent out to RAN WG3 and SA4.
  Total TUs for the work item8 TUs.
    2 TUs used in SA2#155
    Remaining TUs: 4 TUs ( 1TU added in May).
  RAN impacts and dependencies:
  1 LS is sent to RAN3 about the QNC and Data rate exposure.
  Other WG dependencies
  1 LS is sent to SA4 about the definition of PDU set information and End of Data Burst information in RTP header extensions.
  Contentious Issue:
  None

## Slide 3
Focus for the Next Meeting (SA2#156):
  Continue the normatvie work including:
    Resoving the ENs for TS 23.501 and TS 23.503.
    CRs for TS 23.502.
Overall Plan:
  SA2#149 Feb’22: TR skeleton, arch assumptions, Key Issues;
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs (no new KI proposal afterwards)
  SA2#151 May’22: potential KI update, solution discussions; solution evaluation with low priority
  SA2#152 Aug’22: solution updates (last chance for new solution)and start the evaluation and conclusion ; send TR for information;
  SA2#153 Oct’22: evaluation and conclusion for TR Kis;
  SA2#154 Nov’22: finalizing conclusion and resolving ENs.; WID Approval;
  SA2#154AH Jan’23: Start the normative work;
  SA2#155 Feb’23: WID update for timeline, continue the normative work;
  SA2#156 April’23: Continue the normative work; resolving the ENs in CRs;
  SA2#157 May’23: Continue and finalize the normative work.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | April,23 | May,23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156E | #157
FS_XRM | 10->11 | 4->8 | 14->19 | 1 | 2 | 2 | 2 | 2 | 1 ->2 | 2 | 2 | 2 | 1->2
XRM status after SA2#155

## Slide 4: XRM at SA#99
  Progress since SA#98:
  Total TUs for the work item: 8 TUs. 4 TUs have been used. 4 TUs remaining to complete the work.
  All objectives have been discussed:
    KI#1&2: 3 CRs approved —almost complete.
    KI#3: 4 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#4&5: 3 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#6: 3 CRs approved — 501/502/503 baseline are approved, refinement and EN resolution are needed.
    KI#7: 2 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#8: 2 CRs approved — 501/503 baseline are approved, refinement and EN resolution are needed.
    KI#9: 0 CRs approved — risk of removing the KI.
  RAN impacts and dependencies:
  1 LS is sent to RAN3 about the QNC and Data rate exposure, which is related with KI#3 discussion.
Next steps:
  Complete the specification on the remaining objectives.
  It is expected to complete the remaining work in time by SA#100 (stage 2 freeze).
WI Code | Work Item Title | WP | Target Date | WID#
XRM | Architecture Enhancements for XR and media services (XRM) | 0% →55% | Mar 2023 → Jun 2023 | SP-221326->S2-2302347