## Slide 1: AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)
S2-2305405
3GPP TSG SA WG2 Meeting #156E
EMeeting, 16th – 20nd January 2023
Agenda: 9.9.2

## Slide 2: FS_AIMLsys/AIMLsys status after SA2#156 (1/4)
General
  FS_AIMLsys TR 23.700-80 v18.0.0 is available
  64 tdocs were submitted for Apr. 2023 SA2#156E of which 2 LSin, 5 LSout, 5 Discussion papers and 52 CRs for normative submissions.
  1 LSin from CT WG3: LS on API enhancement for GMEC services and AIMLSys services, 1 LSin from SA1: Reply LS on KPIs for AI/ML model transfer in 5GS.
  Two LS out approved:
      S2-2305426: LSout to SA5 – LS on charging aspects of AI/ML traffic
      S2-2304067: LSout to SA5 - LS for improved KPIs involving end-to-end data volume transfer time analytics
      All three draft LSouts to CT3 for responding to API enhancement for GMEC services and AIMLSys services are noted and the LS response to be re-visited in next SA2#157 F2F meeting in May, 2023.
Normative Progress Summary per KI in SA2#156E:
    General AIMLsys Descriptions:
      Status: 2 CR Approved - 23.501, 1 CR Merged – 23.501
      Next Steps: Resolve the outstanding EN to be addressed to highlight the external parameters provisioning support for AIMLsys in Rel18.
    KI#1: Monitoring of Network Resource Utilization for the support of Application AI/ML operation
      Status: 2 CR Approved – 23.501, 2 CR Approved – 23.502, 1 CR Merged – 23.501, 4 CR Merged – 23.502, 1 CR Noted – 23.501, 2 CR Noted – 23.502,
      Next Steps:
      Resolve the decision on common AF Session QoS Service API for GMEC, AIMLsys and existing Nnef_AFSessionWithQoS
      Continue to clean up the 23.501 and 23.502 normative descriptions for Multi-AF Session with QoS.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 50 % > 80 % | June 2023 | SP-230095

## Slide 3: FS_AIMLsys/AIMLsys status after SA2#156E (2/4)
Normative Progress Summary per KI in SA2#156E: (Cont‘)
    KI#3: 5GC information exposure to authorized 3rd party for application layer AI/ML operation
      Status: No submission
      Next Steps:
      Nothing outstanding
    KI#4: Enhancing External Parameter Provisioning
      Status: 2 CR Approved – 23.502, 1 CR Merged – 23.502
      Next Steps:
      Finalize whether it makes sense that multiple AFs can provide to the expected UE behaviors of the same UE.
    KI#5: 5GC Enhancements to enable Application AI/ML Traffic Transport
    Status: 1 CR Approved -23.502, 1 CR Approved – 23.503
    Next Steps:
      Further clean up the normative text in 23.502 and 23.503 on the coordination between the PCF and the AF when experiencing the system performance degradation which no longer can support the existing PDTQ policy.
    KI#6: QoS and Policy enhancement
      Status: 1 CR Approved – 23.501, 2 CR Postponed – 23.502/23.503, 1 CR Merged
      Next Steps:
      Determine whether rapid timing interval can be included in the AF QoS request to QoS resource allocation

## Slide 4: FS_AIMLsys/AIMLsys status after SA2#156E (3/4)
Normative Progress Summary per KI in SA2#156E: (Cont‘)
    KI#7: 5GS Assistance to Federated Learning operation
      A. Member Selection Assistance Functionalities
        Status: 4 CR Approved – 23.501, 5 CR Approved – 23.502, 3 CR Postponed – 23.502, 3 CR Merged – 23.501/23.502
        Next Steps:
        Determine whether to support Member Selection Update request from the AF for modifying filtering criteria and having the 5GC to notify the AF for the discarded UEs.
        Determine whether to support Member Selection filtering criteria based on UEs relative proximity between them
        Determine whether to support Member Selection filtering criteria related to security aspects
        Determine whether to support Member Selection filtering criteria related to RAN distribution throughput.
        Finalize the list of member selection criteria for the NEF services for Member Selection Assistance in TS 23.502
      B. Network Analytics Extensions
      Status: 7 CR Approved – 23.288, 1 CR Approved – 23.502
        Next Steps:
        Wait for SA5 feedback on OAM input for analytics and address remaining EN
  RAN impacts and dependencies:
  No RAN and no UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Contentious Issue:
  None
Focus for the Next Meeting (SA2#157):
  Working towards the completion of AIMLsys
  2 TUs = All (normative)

## Slide 5: FS_AIMLsys/AIMLsys status after SA2#156E (4/4)
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): TR solution clean-up, solution evaluation, study phase conclusion
  SA2#154 Nov(2.0 TU): Complete study phase conclusion, start of normative implementation
  SA2#154AH Jan(2 TU): Continue the normative implementation
  SA2#155 Feb(2 TU): Continue the normative implementation
  SA2#156E Apr(2 TU): Continue the normative implementation
  SA2#157 May(2 TU): Complete the normative implementation

## Slide 6: FS_AIMLsys Status at SA#99
Progress since SA#98:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#154AHe and SA2#155 to continue the normative work.
  1 LSout was sent from SA2 - one is to respond to SA3 and to inform GSMA as well as to copy to SA1 regarding the considerations of the User Consents when exposing the UE related info from 5GC to 3rd party application during the AIML oepration
      S2-2303834: LS to SA3 WG – Reply LS on clarification on user consent for AI/ML
  RAN impacts and Other WGs dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 4, 5) and SA WG5 (KI#5)
Next steps:
  SA2#156E Apr. (2 TU): Continue the normative work .
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 0 % > 50 % | June 2023 | SP-230095