## Slide 1: FS_5TRS_URLLC and TRS_URLLC Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: TRS_URLLC status at SA#100
General
  19 CRs agreed to TS 23.501/2/3.
  Total TU(s) = 9 requested for study + normative phase; 10.5 TUs used.
RAN dependencies:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 98%->100% | Dec’ 22 | SP-211634
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 95%->100% | June’23 | SP-211634
Notes: S2-2301420
LS OUT
[DRAFT] LS Reply on UL scenario of Reactive RAN feedback for burst sending time adjustment
S2-2301463
LS OUT
[DRAFT] LS on proposed method for Time Synchronization status reporting to UE(s)

## Slide 3: TRS_URLLC status after SA2#156E
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 80%->95% | Dec’ 22 | SP-211634
General
  9 CRs agreed to TS 23.501/2/3.
  1 CR endorsed for KI#2
  RAN2/3 LS response received and the response taken into account for KI#1 updates
RAN dependencies:
  None
Notes: S2-2201767

## Slide 4: TRS_URLLC status after SA2#157
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 95%->100% | Dec’ 22 | SP-211634
General
  10 CRs agreed to TS 23.501/2/3.
RAN dependencies:
  None
Notes: S2-2201767

## Slide 5: TRS_URLLC plan
  RAN and SA3 impacts and dependencies:
  Align with RAN WGs, if there is a need.
Contentious Issue:
  None
Focus for August Meeting (SA2#158):
  Alignment based on input from other WGs, especially CT4 based on SA2 LS out (S2-2308233)
  Maintenance work
Overall Plan:
  Alignment based on input from other WGs.
  Maintenance work
Risks:
  None