## Slide 1: R19 SA2 Ambient IoT workplan proposal
Huawei, HiSilicon

## Slide 2: Outline
  Work Task and TU consideration
  Study item and normative work timeline
  Device types and Connectivity topologies consideration
  Annex

## Slide 3: Work Task and TU consideration
S2-2308447 Ambient IOT draft SID v2, includes following WTs:
NOTE 1: Coordination between RAN and SA is required to determine which types of the ambient IoT devices and which connectivity topologies as defined in TR38.848 will be in the scope of this study for all work tasks.
WT#1 Architecture enhancements to support Ambient IoT
WT#2 Void
WT#3 Identification, Subscription, Registration and Connection management to support Ambient IoT
WT#3.1 Study whether subscription management, registration management and/or connection management are necessary, and if so identify the necessary state machine(s), procedures and functionality considering the ambient IoT devices capability and characteristics;
WT#3.2 Study whether and how reachability and paging apply to Ambient IoT device considering the ambient IoT devices capability and characteristics, and if so, what are the impacts?
WT#3.3 Study how to identify Ambient IoT device or group of devices and how to format the identifier.
WT#4 Ambient IoT Services
WT#4.1 Study how to support data transmission to and from the Ambient IoT devices.
WT#4.2 Determine what Ambient IoT services to be exposed to a 3rd party and how.
NOTE 2: This WT also includes how the identifiers and subscription data is used.
WT#5 Support of Security aspects
Study architecture aspects to support authentication and authorization and privacy for the Ambient IoT devices (detailed authentication mechanism will be defined in SA3), in particular the validation of the device’s ID and the secure disabling of devices.
NOTE 3: This WT is led by SA3.
NOTE 4: Charging aspects for Ambient IoT will be studied by SA5
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency | Huawei proposal on TU Total study TU: 8 Total normative TU: 8 | 
WT#1 | 1.5 | 1.5 | Yes | WT#1 depends on WT#3 and WT#4 | Study TU: 0.5 | Normative TU: 0.5
WT#2 | void |  |  |  |  | 
WT#3 | 5 | 5 | Maybe | WT#3 depend on WT#1 and WT#5; | Study TU: 4 | Normative TU: 4
WT#4 | 4 | 4 | Maybe | WT#4 depend on WT#1 and WT#3; | Study TU: 3 | Normative TU: 3
WT#5 | 1.5 | 1.5 | No | WT#5 depend on WT#1 and WT#3; | Study TU: 0.5 | Normative TU: 0.5
Work Task ID Proposed TU modification | Justification
WT#1 1.5-->0.5 | Architecture enhancement should be the result of the study, based on the conclusion of each key issue. In general, the whole study should focus on technical issues listed in WT 3 and WT 4. Keeping 0.5 TU is for proposal like study scope, architecture requirement/assumption, in the TR.
WT#3 5-->4 | We don’t need to study whether, we can assume there needs to be some reachability / getting hold of a device (i.e. paging) – this is clear from the SA1 use cases. The question is how it is done, as it will be different from existing mechanism. Reducing 1 TU for this reason.
WT#4 4->3 | WT#4.2 “be exposed to a 3rd party” can leverage existing NEF exposure framework as a baseline. NOTE 2 is not needed, we can assume all solutions will includes the device ID description. Reducing 1 TU for this reason.
WT#5 1.5->0.5 | Keeping 0.5 TU for study “Secure disabling of devices”, the only technical issue for the WT and will possibly have exposure aspects. Other issues like “authentication and authorization and privacy” are SA3 led discussion.
Justification on the TU modification

## Slide 4: Study item and normative work timeline
Observations
Normative work is necessary considering majority support in NWM discussion and pre-meeting call
  Timeline(TU) permits(see table below), and more importantly demand of fast-growing market (see annex slides)
Agreed SA2 Rel-19 timeline (SP-230390) indicates 15 months (Start Sep 2023, End Dec 2024)
If Ambient study can start in 23Q4, i.e. October meeting, the TR will be completed by June 2024
  Assuming for each meeting 2 TUs will be allocated
2023 Q4 | 2024 Q1 | 2024 Q2 | 2024 H2 normative work
OCT/Nov meeting (TR 20%) TR scope Architecture assumption Architecture requirement New Key issues Note: assuming only 1 meeting in Q4 will discuss R19 study | JAN meeting (TR 40%) New key issue (last time) New solutions Note: assuming ad-hoc meeting will be agreed | APR meeting (TR 80%) Solution update (last time) Solution evaluations (initial) RAN and SA3 coordination | AUG meeting TS 30% RAN /SA3/SA5 coordination OCT meeting TS 65% RAN /SA3/SA5 coordination CT coordination NOV meeting TS 100% CT coordination
 | Feb meeting (TR 60%) New solutions (last time) Solutions update | MAY meeting (TR 100%) Solution evaluations (complete) Final TR conclusion, for info and approval WID proposal | 

## Slide 5: Device types and Connectivity topologies consideration
TR 38.848 Clause 4.3 “Device categorization” | Type of device | Characters
 | Device A | No energy storage, no independent signal generation/amplification, i.e. backscattering transmission.
 | Device B | Has energy storage, no independent signal generation, i.e. backscattering transmission. Use of stored energy can include amplification for reflected signals.
 | Device C | Has energy storage, has independent signal generation, i.e., active RF components for transmission.
Observations
Device A and Device B can be considered same category (passive device) from SA2 point of view, i.e. no active transmission
Device C is considered “active device” from SA2 point of view
SA2 ONLY study two types of devices
Topology (4): direct link to UE
Topology (1): direct link to basestation
Topology (2): relay
Topology (3-1): Assisted data transmitting to device
Topology (3-2): Assisted data receiving from device
Observations
Topology 1,2 & 3 all belong to “RAN as reader ” option, SA2 does not differentiate them
Topology 4 is “UE as reader” option
SA2 ONLY needs to study two connectivity topologies

## Slide 6: Annex: Demand of fast-growing market

## Slide 7
RFID Grows Rapidly – Technology Constraints Limit RFID Value to Industries
Volumes of RFID tag 20B in 2022 and 49B in 2031，UHF takes 65%
Total addressed market of RFID up to $18.5B
Chart: Global RFID Market Volume Forecast (Million Units)
| 2017 | 2020 | 2022 | 2025 | 2028 | 2031
LF | 1746.3 | 1828.7 | 1851.9 | 2096.2 | 2655.1 | 3745.5
HF | 4661.5 | 5155 | 5421.2 | 6506.1 | 8761.7 | 13183.9
UHF | 10143.5 | 11494.9 | 12287.6 | 15114.3 | 20864.6 | 32187
2.4G | 138.3 | 147.9 | 153.6 | 170.1 | 196.9 | 234.3
~49 Billion
UHF
65%
27%
8%
~20 Billion
Chart: Global RFID Market Revenue Forecast (Million $)
| Transportation | Logistics and Supply Chain | Manufacturing | Retail | Healthcare | Aerospace and Defense | Agriculture | Others
2017 | 869.2 | 967 | 541.6 | 1783.7 | 735.2 | 497.7 | 587.1 | 1919.7
2020 | 937.4 | 1055.8 | 586 | 1912.3 | 794.3 | 534.9 | 634.5 | 2034.5
2022 | 975 | 1107.7 | 610.8 | 1980.8 | 827.2 | 555.3 | 661 | 2090.9
2025 | 1134.3 | 1305.8 | 712.8 | 2290.1 | 964.1 | 644.6 | 770.8 | 2388.7
2028 | 1459.1 | 1702.5 | 919.6 | 2927.1 | 1242.3 | 828 | 993.6 | 3016.7
2031 | 2072.2 | 2451.2 | 1309.7 | 4130.4 | 1767.3 | 1174.6 | 1414.1 | 4205.5
RFID only fits limited scenario, does not meet key industry requirements
Continuous coverage
1-3m positioning
99.99% inventory success
Source: Global RFID Sensor Market, Global Industry Analysis, Size, Share, Growth, Trends and Forecast, 2021–2031
RFID only fits short range single-point operation, still needs human resource






RFID does not support large area continuous coverage, infeasible to meet industry demand of whole-process automation
 |  | Customer | Use case | Requirement | Desired technology readiness | Values
Local area | Company A | White goods producer | Real-time visible production and logistics | Autonomous inventory, 99.99% success, 1-3m positioning, Extreme low cost tag | 2024 | Reduce logistics costs Reduce production line shutdown
 | Company B | Automobile manufacturers | Warehousing inventory and material container management |  | Urgent, as early as possible | 
 | Company C | E-commercials | Account management |  | ~2024 | Improve inventory efficiency
Wide area | Company A/C/D | Logistics and distribution | Real-time property monitoring and quality tracing | Continuous coverage, battery-less, No manual maintenance, 99.99% success | ~2024 | Real-time tracking of vulnerable goods and valuable assets
 | Bureau of city management | City Infrastructure | Health monitoring |  | Urgent, as early as possible | Battery-less, higher safety Save cost as no manual maintenance
 | Company E | Smart grid | Sensor data collecting |  | 2025 | 

## Slide 8
  Missing the opportunity in the fast-growing market would lead to high barriers to entry for 3GPP in the future
  Industries are also looking for other non-3GPP based solutions for long-life maintenance-free device, such as WiFi, Bluetooth, and LoRa
  AMbient Power (AMP) is “a new TIG/SG within the IEEE 802.11 working group that will address the problem of support of Ambient Power communication in 802.11 network” [1]
Competitors will not wait!
    AMP TIG has been started and completed in July 2022 and Mar 2023, respectively
    AMP SG was approved in Mar 2023, with first meeting to be in May 2023
  Many start-ups put efforts in Bluetooth Low Energy based batteryless device
  LoRa nano-tag is “a disposable, ultrathin and low-cost tag that can be integrated into disposable systems or attached to assets to communicate a specific trigger of an event” [2]
  Once the huge amount of connections been captured, it is uncertain 3GPP technologies can regain the market share
  Opportunity exists for a new 3GPP IoT segment below NB-IoT, supporting long-life batteryless devices
  Currently, RFID is only suitable for personal area or gate-type coverage due to limited communication range
  E.g. RFID is not attractive to “track assets around factory sites” [3]
  The device power consumption of WiFi and BLE is still incompatible with energy harvesting
  The key point for the success of Ambient IoT is to support 5G cellular network coverage based on batteryless device
[1] “Status of IEEE 802.11 Ambient Power (AMP) TIG/SG” (https://www.ieee802.org/11/Reports/amp_update.htm)
[2] “Disposable LoRa enabled Nano-tag for IoT Applications”, IoT adda, (http://www.iotadda.com/disposable-lora-enabled-nano-tag-for-iot-applications/)
[3] 5G FOR SMART MANUFACTURING (GSMA report, April 2020) — INSIGHTS ON HOW 5G AND IOT CAN TRANSFORM INDUSTRY, PA Knowledge Limited, April 2020