## Slide 1: PIN Status Report
vivo

## Slide 2: PIN status after SA2#158
General
  5 CRs to TS 23.501 were agreed.
  1 TU is used for maintenance work at SA2#158, 1 TU left at SA2#160
  17 CRs and 1 draft LS OUT are not able to be handled, 4 CRs are postponed
  RAN impacts and dependencies:
  No.
Other WG dependencies
  SA6, CT WGs.
Next steps
  Maintenance work.
  Revision of unhandled CRs may have higher priority, then postponed CRs, then new CRs
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 100% > 100% | Jun., 23 | SP-221343

## Slide 3: PIN status at SA#101
General
  5 CRs to TS 23.501 were agreed.
  1 TU is used for maintenance work at SA2#158, 1 TU left at SA2#160
  17 CRs and 1 draft LS OUT are not able to be handled, 4 CRs are postponed
  RAN impacts and dependencies:
  No.
Other WG dependencies
  SA6, CT WGs.
Next steps
  Maintenance work.
  Revision of unhandled CRs may have higher priority, then postponed CRs, then new CRs
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 100% > 100% | Jun., 23 | SP-221343