## Slide 1: FS_REDCAP_Ph2, NR_REDCAP_Ph2 Status Report
Qian Chen
Ericsson

## Slide 2: FS_REDCAP_Ph2, NR_REDCAP_Ph2 status after SA2#158 (1/2)
  General:
  Total 4 papers are agreed, including:
    1 normative CRs for 23.501 (S2-2309601)
    2 normative CRs for 23.502(S2-2309602/S2-2309750)
    1 LS response (S2-2309757) to RAN3
  RAN impacts and dependencies:
  Further communication/response from RAN is needed to support RAN Rel-18 WID NR_MT-SDT which is a separate WID with extra extension need to the SA2 Rel-18 NR_REDCAP_Ph2 work.
  Contentious Issue:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100 % | September, 22 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 100%->100% | June, 23 | SP-230171

## Slide 3: FS_REDCAP_Ph2, NR_REDCAP_Ph2 status after SA2#158 (2/2)
Focus for the Next Meeting:
  Resolution for MT-SDT, based on potential response from RAN3 for the MT-SDT related question in the LS out (S2-2309757).
Overall Plan:
  100% progress on the study
    SA2#149E Feb(0.5 TU): TR skeleton; Agreement on scope, architecture assumptions and requirements, key issues; solution proposals
    SA2#150E Apr(0.5 TU): Solution proposals/updates; initial evaluation
    SA2#151E May(0.5 TU): Evaluations; solution update; initial conclusion; TR for information
    SA2#152E Aug(0.5 TU): Evaluations; conclusions; WID approval; TR for approval
  100% progress on the normative work
    SA2#153E Oct(0.5 TU): Start of the normative work
    SA2#155 Feb (0.5 TU): Solving remaining issues -> changed to SA2#154AHE Jan (0.5 TU)
    SA2#156 Apr (0.25 TU): solving remaining issues, e.g. including new LSs from CT4 and RAN2.
    SA2#157 May (0.25 TU): solving remaining issues related to RAN WGs responses.
    SA2#158 Aug: solving further issues related to LS from RAN WGs.

## Slide 4
Progress since SA#100
  Total 4 papers are agreed, including:
    1 normative CRs for 23.501 (S2-2309601)
    2 normative CRs for 23.502(S2-2309602/S2-2309750)
    1 LS response (S2-2309757) to RAN3
  RAN impacts and dependencies:
  Further communication/response from RAN is needed to support RAN Rel-18 WID NR_MT-SDT which is a separate WID with extra extension need to the SA2 Rel-18 NR_REDCAP_Ph2 work.
  Next steps:
  Resolution for MT-SDT support, based on potential response from RAN3 for the MT-SDTrelated question in the LS out (S2-2309757).
FS_REDCAP_Ph2, NR_REDCAP_Ph2 status at SA#101
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100 % | September, 22 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 100%->100% | June, 23 | SP-230171