## Slide 1: EDGE_Ph2 status report
Patrice Hédé
Huawei Technologies

## Slide 2: EDGE Ph2 status after SA2#158
  Progress since SA2#157:
  2 TUs used for maintenance in SA2#158.
  42 documents were submitted, of which 35 were handled.
  All remaining objectives have been completed, with 24 CRs approved:
    KI#1: 9 CRs approved
    KI#3: 1 CR approved
    KI#4: 14 CRs approved
  RAN impacts and dependencies:
  None
Next steps:
  More corrections are expected on KI#1, offline work will take place so that they are completed in next session (November 2023).
WI Code | Work Item Title | WP | Target Date | WID#
EDGE_Ph2 | Edge Computing Phase 2 | 100% | Jun 2023 | SP-230112

## Slide 3: EDGE Ph2 status at SA#101
  Progress since SA#100:
  2 TUs used for maintenance in SA2#158.
  42 documents were submitted, of which 35 were handled.
  All remaining objectives have been completed, with 24 CRs approved:
    KI#1: 9 CRs approved
    KI#3: 1 CR approved
    KI#4: 14 CRs approved
  RAN impacts and dependencies:
  None
Next steps:
  More corrections are expected on KI#1, offline work will take place so that they are completed in next quarter.
WI Code | Work Item Title | WP | Target Date | WID#
EDGE_Ph2 | Edge Computing Phase 2 | 100% | Jun 2023 | SP-230112