## Slide 1: eNPN_Ph2 Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: eNPN_Ph2 Status at SA#101
Progress and status of eNPN_Ph2 since SA#100:
  CT1 LS on periodic attempts for re-selection to a higher priority SNPN when access for localized services in SNPN is enabled was postponed
    Disagreements on SA2 responsibilities of specifying SNPN selection
  1 LS from SA3 on NSWO support in SNPN using CH AAA server postponed
    SA3 asking SA2 for feedback on an NSWO authentication option not available in 23.501
  1 CR on SNPN N3IWF FQDN terminology alignment with stage 3 (to resolve Editor’s notes) postponed
  1 LS on SNPN Identifier based N3IWF FQDN sent to CT4, related to above postponed CR as to get CT4 feedback
  1 23.501 CR approved on equivalent SNPN used by the UE for Localized Services (resolving Editor’s note)
  1 23.501 CR approved on Method for exchange info to determine SNPN selection (resolving Editor’s note)
  ~21 CRs at SA2#158 not handled due to lack of time
  4 Editor’s notes remaining related to SNPN N3IWF FQDNs (CT4 dependency)
  RAN impacts and other dependencies:
  No new RAN impact identified
  No new SA3 impacts identified
Next steps:
  Maintenance i.e. any remaining aspects will be handled with CAT F CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% | Dec, 22 | SP-211656
eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% | June, 23 | SP-230096