## Slide 1: FS_EnergySys Status Report
Jungshin Park (Samsung)
Konstantinos Samdanis (Lenovo)

## Slide 2: FS_EnergySys status after SA2#159
WI Code | Work Item Title | WP | Target Date | WID#
FS_EnergySys | Study on Energy Efficiency and Energy Saving | 10% | June, 2024 | SP-231192
  General
  TR 23.700-66 v0.1.0 is available
  FS_EnergySys study phase has been started
  Progress since SA#101
  Total 5 pCRs have been agreed
  TR skeleton, Definition, Scope, and Architecture Assumptions and Principles have been agreed
  1 pCR for a new Key Issue on ‘Network energy related information exposure’ has been agreed
  RAN impacts and dependencies
  None

## Slide 3: FS_EnergySys status after SA2#159
  Other WG dependencies
  None
  Contentious issues
  None
  Plans for upcoming meetings (5.5 TUs remaining)
  SA2#160: Continue discussion on new Key Issues, start solution discussion if time permits
  SA2#160AH: Continue solution discussion, last meeting for Key Issue proposals
  SA2#161: Continue solution discussion, last meeting for new solution proposals
  SA2#162: last meeting for solution updates, start discussion on evaluation and conclusion
  SA2#163: Complete solution evaluation and study conclusion