## Slide 1: 🛩🛩 FS_UAS_Ph3 Work plan 🛩🛩
LG Electronics, Ericsson

## Slide 2
Total 6.5 TUs
  3.5 TUs for Study Phase
  3 TUs for Normative Work
FS_UAS_Ph3 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 |  | TR 23.700-59 Skeleton, Scope, Arch Assumptions, Key Issues
SA2#161 | Feb 2024 | 1 |  | Start solutions discussion, Attempt to close new Key Issue
SA2#162 | Apr 2024 | 1 |  | Solution Updates, Attempt to close new solutions, Start evaluations (if possible); For WT#3, attempt to send LS to RAN WGs to check/get feedback on solutions
SA2#163 | May 2024 | 1 |  | Evaluations, Attempt to make Conclusions, TR sent to SA for one-step Approval
 | Total | 3.5 |  |