## Slide 1: FS_UPEAS_Ph2 Status Report
Jinguo Zhu(ZTE)
Susana Sabater(Vodafone)

## Slide 2: FS_UPEAS_Ph2 Status after SA2#160AH-e
  Progress since SA#102
  Study started in SA2#160AH-e.
  TR 23.700-63 v0.1.0 is available.
  TR skeleton, Scope, Architectural Assumptions/Requirements, and 3 key issues to cover all 3 work tasks from the SID were approved.
  RAN impacts and dependencies
  No RAN dependency
Contentious issues
  None
Next steps
  Start the solution discussion
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS_Ph2 | Study on UPF enhancement for Exposure and SBA Phase 2 | 0% -> 20% | June 2024 | 10210003

## Slide 3
FS_UPEAS_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.25 | 0.25 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 0.5 |  | Solutions
SA2#162 | Apr 2024 | 1 |  | Solution Updates, new solutions, Evaluations
SA2#163 | May 2024 | 0.5 |  | Evaluations, Conclusions
 | Total | 2.25 | 0.25 | 
Total 2.25 TUs
  2.25 TUs for Study Phase
  2.25 TUs for Normative Work