## Slide 1: 5G_ProSe_Ph2 Status Report
CATT, OPPO

## Slide 2: 5G_ProSe_Ph2 status after SA2#159
General
  19 CRs to TS 23.304 were agreed, and 1 CR to TS 23.167 was agreed. 4 CRs are unhandled.
  1 reply LS on 5G ProSe UE-to-UE relay discovery to CT1 (S2-2311606) was agreed.
  2 TUs were used for normative work at SA2#159.
  RAN impacts and dependencies
  RAN impacts as per agreed CRs.
Other WG dependencies
  Charging support is expected to be handled by SA5 and Security support is expected to be handled by SA3, and cooperation with SA5 and SA3 may be required.
Next steps
  Handle the 4 unhandled CRs.
  Alignment work with other WGs and maintenance work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 100% | June, 2023 | SP-230097

## Slide 3: 5G_ProSe_Ph2 status after SA2#160
General
  1 CR to TS 23.304 was agreed.
  1 reply LS on L2ID and User Info for L2 based U2U to RAN2 (S2-2313796) was agreed, and further work in SA2 maybe needed based on RAN2 decision.
  1 reply LS on Ethernet MAC address conflict in 5G ProSe Communication via 5G ProSe Layer-3 UE-to-UE Relay to CT1 (S2-2313799) was agreed.
  1 reply LS on handling of location information in multi-path operation to RAN3 (S2-2313800) was agreed.
  The LS on 5G ProSe UE-to-UE relay discovery with security aspects from CT1 (S2-2311951) was postponed as no agreement reached at this meeting.
  1 drafting session arranged and ~ 0.5 TU was used at SA2#160 meeting.
  RAN impacts and dependencies
  Further work in SA2 may be needed based on RAN2 decision about L2ID and User Info for L2 based U2U .
Other WG dependencies
  Charging support is expected to be handled by SA5 and Security support is expected to be handled by SA3, and cooperation with SA5 and SA3 may be required.
Next steps
  Handle the postponed LS, and alignment work with other WGs and maintenance work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 100% | June, 2023 | SP-230097

## Slide 4: 5G_ProSe_Ph2 status at SA#102
Progress since SA#101:
  20 CRs to TS 23.304 were agreed, and 1 CR to TS 23.167 was agreed.
  2 reply LS to CT1 (S2-2311606 and S2-2313799) were agreed, 1 reply LS to RAN2 (S2-2313796) was agreed, and 1 reply LS to RAN3 (S2-2313800) was agreed.
  LS from CT1 (S2-2311951) was postponed.
Impacts and dependencies on other WGs:
  Intra SA: None identified yet.
  Inter TSG: New RAN3 impact as per agreed reply LS. New CT1 impacts as per agreed reply LS and associated CRs. Further work in SA2 may be needed based on RAN2 decision about L2ID and User Info for L2 based U2U (S2-2313796).
Next steps:
  Handle the postponed LS (S2-2311951) from SA2#160 meeting, and 4 unhandled CRs from SA2#159 meeting.
  Other alignment/maintenance work.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
970016 | Proximity-based Services in 5GS Phase 2 | 5G_ProSe_Ph2 | 06/23 | 100% | SP-230097 | 100% | Maintenance