## Slide 1: NR_REDCAP_Ph2 Status Report
Qian Chen
Ericsson

## Slide 2: NR_REDCAP_Ph2 status at SA#102
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970013 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP__Ph2 | 16/06/2023 | 100% | SP-230171 | 100% | Maintenance and Alignment
Progress since SA#101:
  6 CRs approved for TS 23.501/23.502 in alignment with RAN and maintenance.
  2 LS response sent to CT4/RAN3 with regards to the most recent buffered data size related to MT-SDT.
Impacts and dependencies on other WGs:
  Intra-TSG: no intra-TSG issue identified
  Inter-TSG: Coordination with RAN and CT needed per LS exchange and agreed CRs
Next steps:
  Address eRedCap indication issue raised by RAN3 in LS S2-2311938/R3-234725.
  Maintenance and alignment.

## Slide 3: NR_REDCAP_Ph2 status after SA2#159
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970013 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP__Ph2 | 16/06/2023 | 100% | SP-230171 | 100% | Maintenance and Alignment
Progress since SA#101:
  4 CRs approved for TS 23.501/23.502 in alignment with RAN and maintenance.
  1 LS response sent to CT4/RAN3 with regards to the most recent buffered data size related to MT-SDT.
Impacts and dependencies on other WGs:
  Intra-TSG: no intra-TSG issue identified
  Inter-TSG: Coordination with RAN and CT needed per LS exchange and agreed CRs
Next steps:
  Resolution for MT-SDT considering further response from CT4 in next meeting.
  Maintenance and alignment.
OLD i.e. remove