## Slide 1: eNS_Ph3 Status Report after SA2#160
Jinguo Zhu (ZTE)
Myungjune (LGE)

## Slide 2: 2.4) Rel-18 eNS_Ph3(After SA2#160)
Progress in SA2#160:
  1 LS to SA5/RAN3 on Preparation of NG-RAN resources to serve the alternative S-NSSAI, 1 LS to CT3 on Clarifications related to Network Slice Replacement feature， 1 LS is sent to CT4 on NSAC service area and 1 LS to CT4 on Clarification related to Network Slicing enhancement
  18 CRs are approved for TS 23.501/23.502/23.503(under 8.4(3) and 9.11.2(15))
  About 39 CRs are not handled at this meeting
Contentious issues
  None
Impacts and dependencies on other WGs:
  Intra SA: None newly identified
  Inter TSG: None newly identified
Next steps (SA2#160-AH):
  Correction and maintenance.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980017 | Stage 2 of Network Slicing Phase 3 | eNS_Ph3 | 06/06/2023 | 100% | SP-221135 | 100% | Maintenance

## Slide 3: 2.4) Rel-18 eNS_Ph3 (For SA#102)
Progress since SA#101
  32 CRs for TS 23.501/23.502/23.503 are approved
  LSes are exchanged between SA2 and SA5/RAN3/CT1/CT3/CT4.
  There are still about 39 CRs are not handled at SA2#160
Contentious issues
  None.
Impacts and dependencies on other WGs:
  Intra SA: None newly identified
  Inter TSG: None newly identified
Next steps :
  Correction and maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980017 | Stage 2 of Network Slicing Phase 3 | eNS_Ph3 | 06/06/2023 | 100% | SP-221135 | 100% | Maintenance