## Slide 1: XRM Status Report after SA2#160
Dan Wang(China Mobile), Yixue Lei(Tencent)

## Slide 2: 2.4) Rel-18 XMR(After SA2#160)
Progress in SA2#160:
  77CRs are aubmitted in SA2#160 and 42 unhanded(papers which should be merged but finally unhandled should not be counted)
  1 LS out to SA4 about how to handle the N6 un-marked PDUs.
  1 LS reply to RAN3 for UL/DL PDU set QoS parameters.
  1 LS reply to CT3 about QoS monitoring Parameters exposure.
  7 CRs are approved in this meeting.
  3 CRs have been agreed but postpond in block approval stage,which may be re-submitted in SA plenary.
  The issue of PDU set UL handling is resolved with an working agreement(20 Yes and 1 No), and MediaTek sustained their objection with adding one NOTE in Chair’s note: May need to remove the related WT in the Rel-19 XRM SID when discussed in Plenary
Contentious issues
  None
Impacts and dependencies on other WGs:
  None
Next steps (SA2#160-AH):
  Correction and maintenance.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980016 | Architecture Enhancements for XR and media services (XRM) | XRM | 06/06/2023 | 100% | SP-230092 | 100% | Maintenance

## Slide 3: 2.4) Rel-18 XRM (For SA#102)
Progress since SA#101
  17 CRs for TS 23.501/23.502/23.503 are approved
  LSes are exchanged between SA2 and RAN3/CT1/CT3/CT4/SA4.
  The issue of PDU set UL handling is resolved with an working agreement(20 Yes and 1 No), and MediaTek sustained their objection with adding one NOTE in Chair’s note: May need to remove the related WT in the Rel-19 XRM SID when discussed in Plenary
Contentious issues
  None.
Impacts and dependencies on other WGs:
  None.
Next steps :
  Correction and maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980016 | Architecture Enhancements for XR and media services (XRM) | XRM | 06/06/2023 | 100% | SP-230092 | 100% | Maintenance