## Slide 1: TEI19 guidance for SA2#161
Andy Bennett
SA2 Chair
SA WG2 Meeting #161 Athens S2-2402558
February 26th – March 1st, 2024

## Slide 2: Handling of submissions to SA2#161 (sent on SA2 list on 8th Feb)
Endorsed TEI19 WIDs from SA2#160AHE
  Submit one TDoc# for the WID (for approval)
  Submit one TDoc# to contain the latest version of draft CRs from SA2#160AHE (for information only)
  Technical discussion of the endorsed WIDs from SA2#160AHE is not expected but can work on editorials and adding source companies
Postponed/Not Handled TEI19 proposals from SA2#160AH-E
  Submit a single TDoc number that includes both WID proposal and draft CRs combined in a single package
  During the meeting all changes are to be maintained together in this single package
  If the WID is endorsed the associated draft CRs stay in the package to reflect latest status
  If the WID is eventually approved during SA2#161 the draft CRs are to be removed

## Slide 3: Rel-19 planning for SA2 – TEI19
The planned total budget for TEI19 items is 12 TU’s
Proposed plan for TEI19 items in table
Note that SA (in SP-231760) endorsed the following:
  FS_INSS: Move to TEI19. SA recommend SA2 to discuss this as TEI19 poposal and bring for approval to future TSG meetings
  RVAS_ARCH: Move to TEI19. SA recommend SA2 to discuss this as TEI19 poposal and bring for approval to future TSG meetings
  TEI19_Netshare: SA recommend SA2 to discuss this as TEI19 proposal and bring for approval to future TSG meetings
 |  | TEI19 preparation | TEI119 technical work
Q1 | Jan 24 | Endorse some TEI19 items (must have WID, draft CR’s, > 4 supporters) Items not endorsed are noted | None
 | Feb 24 | Agree <= 8 TU’s of TEI19 items – these will be scheduled in Q2 – Q4 | None
Q2 | Apr 24 | Agree <= 4 TU’s of TEI19 items – these will be scheduled in Q3 – Q4 Items not agreed are noted | 2 TU’s
 | May 24 | None planned | 2 TU’s
Q3 | Aug 24 | None planned | 2 TU’s
Q4 | Oct 24 | None planned | 3 TU’s
 | Nov 24 | None planned | 3 TU’s

## Slide 4: Rel-19 planning for SA2 – TEI19
Analysis of submissions to SA2#161
 | Count of proposals | Count of TU’s
Not handled in SA2#160 AHE | 15 | 8.5
Endorsed in SA2#160 AHE | 7 | 6
Postponed in SA2#160 AHE | 12 | 6.75
Noted in SA2#160 AHE | 3 | 2
New (not seen in SA2#160 AHE) | 4 | 2
Totals | 40 | 25.75

## Slide 5: Rel-19 planning for SA2 – TEI19
Observations
  Around twice as many proposals as are likely to be scheduled
  Unlikely to be enough meeting time to handle all proposals
  The process is becoming very heavyweight in terms of meeting time
  We need to minimize further TEI19 planning discussion in Q2 to avoid impacting the time available for TEI19 technical work

## Slide 6: TEI19 handling in SA2#161
 | Plan
Mon Q5 (90 minutes) | Handle as many as possible of the Not Handled in SA2#160AHE items (14) Items with < 4 supporting companies have lower priority and might not be handled Items not handled in this session will not be opened again in this meeting
Tues Q5 (30 minutes) | Handle the Endorsed items from SA2#160AHE (7) Approved items can be scheduled in Q2 or later
Tues Q5 (60 minutes) | Handle Postponed/Noted items from SA2#160AHE (15) Items with < 4 supporting companies have lower priority and might not be handled Will ask if there are objections to an item, if there are it will be Noted Items not handled in this session will not be opened again in this meeting
Wed Q4 (90 minutes) | Handle revisions from previous sessions Items with < 4 supporting companies will be Noted Items not handled in this session will not be opened again in this meeting For each item will ask whether it can be agreed CRs for agreed items will be scheduled in Q2,Q3 and Q4
Friday Plenary | Decide which agreed items to schedule in Q2 (there are 4 TU’s available in Q2)