## Slide 1: FS_5GSAT_Ph3 _ARCH Status Report Study on Integration of satellite components in the 5G architecture Phase 3
Jean-Yves Fine
Thales (Rapporteur)

## Slide 2
General
  TR 23.700-29 v0.4.0 available
  Before the meeting, 33 solutions are listed in the TR
  As meeting inputs:
    23 additional new solutions, sorted in 2 lists; 17 on priority one, 6 on priority 2.
    34 tdocs for solutions update
  Output: 10 additional new solutions (4 for KI1; 3 for KI2; 3 for KI3) are agreed during the meeting, bringing the total to 43.
  RAN impacts and dependencies
  Yes, on WT#1, WT#2, WT#3
Contentious issues
  None
Next steps
  @SA#162
    New solutions: only possible to resubmit new solution prio1 not open docs in Athens (max 6 docs).
    Make a short list of solution to be updated (max 10).
    Start evaluation on KI#1
  It is proposed to move 0,5TU from SA2#162 to SA2#163 to have more time to complete evaluations and conclusions
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph3_ARCH | Study on Integration of satellite components in the 5G architecture Phase 3 | 40 -> 55% | June, 2024 | SP-231199
FS_5GSAT_Ph3 _ARCH status @ SA2#161

## Slide 3
General
  TU estimates for the study phase:7 (1TU used in Xiamen, 1TU used in Chicago, 1.5 used in Elbonia, 1 in Athens)
  Total TU estimates for the normative phase: 5.5
  TR skeleton , definition, scope, Architecture Assumptions are agreed
  3 Key Issues are agreed
  43 solutions (14 for KI1 regenerative payload; 20 for KI2 Store & Forward; 9 for KI3 UE-Sat-UE) in TR 23.700-29 v0.4.0 after Athens’ meeting
Progress since SA#102
  Start the study phase after SA#101, Kei Issues are agreed after Chicago’s meeting.
  Since SA#102, collect solutions in TR 23.700-29
  TR 23.700-29 v0.4.0 available
  RAN impacts and dependencies
  Yes, on WT#1, WT#2, WT#3
Contentious issues
  None
Next steps
  Solution completion, Evaluations, Conclusions, TR sent to SA for one-step Approval
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph3_ARCH | Study on Integration of satellite components in the 5G architecture Phase 3 | 40 -> 55% | June, 2024 | SP-231199
FS_5GSAT_Ph3 _ARCH at SA#103

## Slide 4
Overall Plan
Next steps
  @SA#162
    New solutions: only possible to resubmit new solution prio1 not open docs in Athens (max 6 docs).
    Make a short list of solution to be updated (max 10).
    Start evaluation on KI#1
  It is proposed to move 0,5TU from SA2#162 to SA2#163 to have more time to complete evaluations and conclusions
FS_5GSAT_Ph3 _ARCH work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR skeleton, scope, definition, assumption, scenario
SA2#160 | Nov 2023 | 1 | 1 | Key Issues, assumptions
SA2 E-AH | Jan 2024 | 1.5 | 1,5 | last meeting for Key Issues update (no new KI), start solution discussions
SA2#161 | Feb 2024 | 1 |  | Planned: Provide/update solutions. Start solutions evaluation Done: Provide solutions
SA2#162 | Apr 2024 | 1.5 => 1 |  | New solutions: only possible to resubmit new solution prio1 not open docs in Athens (max 6 docs). Make a short list of solution to be updated (max 10). Start evaluation on KI#1
SA2#163 | May 2024 | 1 => 1.5 |  | Complete evaluations and conclusions
 | Total | 7 |  |