## Slide 1: SA2 Work Planning
Andy Bennett
SA2 Chair
SA WG2 Meeting #162 Changsha S2-2405526
April 15 – April 19, 2024

## Slide 2: Rel-19 timelines
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
100%
SA1 Stage 1 80%
SP-230390 - 3GPP TSG#99, 20 -24 March 2023, Rotterdam, The Netherlands

## Slide 3: SA2 and SA meeting dates for 2024
Q1 | SA2-Ad Hoc | Monday, January 22, 2024 | Monday, January 29, 2024 | Electronic
 | SA2#161 | Monday, February 26, 2024 | Friday, March 1, 2024 | Athens, Greece
 | SA#103 | Tuesday, March 19, 2024 | Friday, March 22, 2024 | Maastricht, NL
Q2 | SA2#162 | Monday, April 15, 2024 | Friday, April 19, 2024 | Changsha, China
 | SA2#163 | Monday, May 27, 2024 | Friday, May 31, 2024 | Jeju, Korea
 | SA#104 | Tuesday, June 18, 2024 | Friday, June 21, 2024 | China (TBC)
Q3 | SA2#164 | Monday, August 19, 2024 | Friday, August 23, 2024 | Maastricht, NL
 | SA#105 | Tuesday, September 10, 2024 | Friday, September 13, 2024 | Melbourne, Aus
Q4 | SA2#165 | Monday, October 14, 2024 | Friday, October 18, 2024 | India (TBC)
 | SA2#166 | Monday, November 18, 2024 | Friday, November 22, 2024 | Orlando, USA
 | SA#106 | Tuesday, December 10, 2024 | Friday, December 13, 2024 | Madrid (TBC)

## Slide 4: Rel-19 planning for SA2 - General
Rel-19 studies expected to complete no later than SA2#163 (May 2024)
  In general it is not expected that study work on any KI’s will continue beyond this date, but there will be some exceptions to this due to dependencies on other TSGs/WGs
  WIDs based on the outcomes of the studies to be agreed by SA2 in SA2#163 (May 2024) and submitted to SA#104 (June 2024)
  Study-only items will not follow these targets
Some checkpoints have been identified related to RAN dependencies
  FS_AmbientIoT: Check in TSG#106 (December 2024) for further Ambient IOT work taking into account RAN progress
  FS_AIML_CN: Check in TSG#105 (September 2024) related to WT1.1, 1.2, 1.3
  FS_ISAC_ARC: Check in TSG#105 (September 2024) to determine the scope, and when to start
Normative work to complete by SA2#166 (November 2024)
  Exception sheets (for submission to SA) to request continuation of Work Items beyond the end of 2024 will be discussed in November

## Slide 5: Rel-20 planning
(See SP-240458 endorsed in SA#103 Maastricht)
Studies for 6G in 3GPP are expected to start from Release 20
  First TSG-wide 6G workshop is expected to be in March 2025
  SA1 SID is expected to be approved in Sept’2024
  SA2 SID is expected to be approved in June’2025
  SA2 6G SI completion: Dec. 2026 or Mar 2027 (To be confirmed at future TSG meeting)
For 5G-Advanced
  18-month. Assuming no delay of Rel-19
  Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)

## Slide 6: Rel-19 planning for SA2 – Q2 2024
This guidance applies to the Study Items with a completion date of June 2024
Changsha (April)
  Guidance for rapporteurs
    As previously indicated in an email on 11th March:
      New solutions will not be handled after the April meeting
      In April rapporteurs need to focus on tdocs of the following types (a tdoc could have multiple criteria types)
        Solutions that apply to a KI with no/few existing solutions in the TR
        The number of new solutions for key issues that already have many solutions in the TR needs to be limited
        New solutions significantly different to existing one and proposed in a previous meeting but not handled
      Time needs also to be given to papers that propose conclusions/solution principles
    Be prepared to report progress during Wednesday Work Planning session
      Identify key issues and work tasks that might have conclusions by the end of the meeting (if related revisions will be approved by the end of the meeting).
      Identify key issues and work tasks that will not have conclusions by the end of the meeting
  Post-meeting:
    Provide draft status report by Monday 23:59 UTC for review
      Highlighting the outcome of the meeting, focused on the status of conclusions
      Include a plan for how to complete the conclusions by end of the May meeting
    Reviewed until Wednesday 23:59 UTC

## Slide 7: Rel-19 planning for SA2 – Q2 2024
Between the meetings
  Conference calls will be planned to progress completion of the conclusions for each study
  Use of NWM is encouraged to assist rapporteurs to draft proposed principles for normative work and conclusions for input to the May meeting
  Rapporteurs should draft WIDs for input to the May meeting – these will be updated during the meeting

## Slide 8: Rel-19 planning for SA2 – Q2 2024
Jeju (May)
  As previously indicated on 11th March:
    The focus for May will be on conclusions/solution principles, evaluation can be considered in the discussion part of the tdocs, but it is not necessary to capture detailed evaluation in the TR
  Rapporteurs to identify if show of hands for unresolved/controversial issues are required, and to draft the necessary slides to support them
  Maintenance AI’s: Only handling papers related to LS in
  One cleanup CR for each Rel-18 TS for cleanup (23.501, 23.502, 23.503, …)
  For Thursday work planning
    Rapporteurs to identify key issues and work tasks that they expect will have conclusions by the end of the meeting (if related revisions will be approved by the end of the meeting).
    Rapporteurs to identify key issues and work tasks that they expect will not have conclusions by the end of the meeting (since there will be no related revisions in the meeting).
    For those that will not have conclusions by the end of the May meeting, SA2 will need to decide if they can continue to be worked on for one additional meeting
    (Rapporteurs should prepare TR coversheets during this meeting)
  Friday
    For each study
      Decide whether unconcluded WT’s/KI’s should continue to be studied
      Approve WIDs containing WT’s for concluded key issues
      Agree coversheets for the TR’s to be sent to Plenary for Information/Approval

## Slide 9: Rel-19 planning for SA2 – Q2 2024
Jeju (May) - continued
  Post-meeting:
    Provide draft status report by Monday 23:59 UTC for review
      Highlighting the outcome of the meeting, focused on the status of conclusions
    Reviewed until Wednesday 23:59 UTC
  Expected outputs
    WIDs based on conclusions reached
    If needed, updated SIDs for those study items that will continue after May
    Coversheets for TR presentation
    Status reports

## Slide 10: Meetings in Q2 2024

## Slide 11
SA2#162 Dates/Agenda
SA2#162 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  AI 4.2: inclusive language for 2G/3G specs
  AI 5.X, 6.X, 7.X, 8.X
  AI 9.X: Rel-18 Maintenance
  AI 19.X: Rel-19 approved study/work items (including TEI19)
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting.
Doc request deadline | Friday 5 April 2024 |  | 2359 UTC
Doc submission deadline | Friday 5 April 2024 |  | 2359 UTC
Registration | Monday 8 April 2024 |  | 0800 UTC
Start of meeting | Monday 15 April 2024 | 0900 Local time | 0100 UTC
Close of meeting | Friday 19 April 2024 | 1630 Local time (or earlier) | 0830 UTC
Upload approved documents | Friday 19 April 2024 | 1730 Local time | 0930 UTC

## Slide 12
SA2#163 Dates/Agenda
SA2#163 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  AI 4.2: inclusive language for 2G/3G specs
  Maintenance: Related to incoming LS’s only
  AI 19.X: Rel-19 approved study/work items (including TEI19)
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting.
Doc request deadline | Friday 17 May 2024 |  | 2359 UTC
Doc submission deadline | Friday 17 May 2024 |  | 2359 UTC
Registration | Monday 20 May 2024 |  | 0800 UTC
Start of meeting | Monday 27 May2024 | 0900 Local time | 0000 UTC
Close of meeting | Friday 31 May 2024 | 1630 Local time (or earlier) | 0730 UTC
Upload approved documents | Friday 31 May 2024 | 1730 Local time | 0830 UTC