## Slide 1: FS_5G_Femto Status Report
NTT DOCOMO
(Rapporteur)
S2-2405635

## Slide 2: FS_5G_Femto status after SA2#162
  Progress since SA2#162
  TR 23.700-45 v0.3.0 is available.
  18 Tdocs were submitted: 15 Tdocs are for new/update solutions, 1 Tdocs are for KI update and 1 Tdoc is for architecture assumption.
  All 18 Tdocs were handled for below two KIs:
    KI#1 Support of UE move between CAG cell of 5G Femto and CSG cell and
    KI#2 Enabling provisioning of subscribers allowed to access CAG cell and managing access control by the CAG owner or an authorized administrator.
    5 new solutions for KI#1 and 4 updated solutions for KI#2 were approved.
  1 Interim conclusion on KI#2 above was agreed (S2-2405796)
  RAN impacts and dependencies
  1 LS (S2-2405813) to RAN3 and RAN2 was agreed, with specific questions and invitation for KI#1 solutions (#5, #6) reviews..
Contentious issues
  None.
Next steps
  KI evaluation and conclusions – e.g., based on NWM discussion of the principles.
  WID draft discussion.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_Femto | Study on System aspects of 5G NR Femto | 40% -> 80% | June 2024 | 1020002

## Slide 3
Total 5 TUs
  2 TUs for Study Phase and 3 TUs for Normative Work
NOTE:
  WT#1 (normative only) is reserved for dealing with architectural aspects based on the RAN work that can be coordinated with RAN WGs (RAN3) and conclude in the normative phase.
FS_5G_Femto Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 |  | TR skeleton, scope, architectural assumptions, key issue discussion, (solutions for information).
SA2#161 | Feb 2024 | 0.5 |  | Start solution discussion, last meeting for Key Issue proposals (if any).
SA2#162 | Apr 2024 | 0.5 |  | Continue solution discussion, last meeting for new solution proposals, start discussion on evaluation and interim conclusion (KI#2).
SA2#163 | May 2024 | 0.5 |  | Complete evaluations and conclusions.
 | Total | 2 |  |