## Slide 1: FS_UPEAS_Ph2 Status Report
Jinguo Zhu(ZTE)
Susana Sabater(Vodafone)

## Slide 2: FS_UPEAS_Ph2 Status after SA2#162
  Progress since SA#103
  8 PCR were approved and draft TR 23.700-63 v0.3.0 is available.
  KI#1: No new solution, Interim conclusions was agreed. Normative work can start based on the Interim conclusion.
  KI#2: 6 new solutions were agreed. Now it has 8 solutions. No interim conclusion yet.
  KI#3: 1 PCR on solution update was agreed. Now it has 1 solution. No interim conclusion yet.
  RAN impacts and dependencies
  No RAN dependency
Contentious issues
  None
Next steps
  Final conclusion on all key issues.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS_Ph2 | Study on UPF enhancement for Exposure and SBA Phase 2 | 45% -> 65% | June 2024 | 10210003

## Slide 3
FS_UPEAS_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.25 | 0.25 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 0.5 | 0.5 | Solutions
SA2#162 | Apr 2024 | 1 | 1 | Solution Updates, new solutions, Evaluations
SA2#163 | May 2024 | 0.5 |  | Evaluations, Conclusions
 | Total | 2.25 | 1.75 | 
Total 2.25 TUs
  2.25 TUs for Study Phase
  2.25 TUs for Normative Work