## Slide 1: Rel-19 FS_eEDGE_5GC_Ph3 Status Report
Intel (Rapporteur)

## Slide 2: FS_eEDGE_5GC_Ph3 status report for SA2#162
WI Code | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 75% | June 2024 | SP-231796
General
  35 papers were received including 7 new solutions, 22 solutions update papers, 6 evaluation and conclusion papers. Interim conclusions were made for all 3 key issues.
  27 papers were approved in total:
    4 new solution papers;
    7 solution update papers for key issue #1;
    8 Solution update papers for key issue #2;
    5 solution update papers for key issue #3;
    3 evaluation and conclusion papers.
Contentious issue
  None.
Plan for SA2#163
  Evaluation and final conclusion for all three key issues (prioritized).
  Process the solution update papers if time allowed(not prioritized).

## Slide 3
Total 7.5 TUs
  4.5 TUs for Study Phase
  3 TUs for Normative Work
FS_eEDGE_5GC_Ph3 Work plan per meeting
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 |  | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 |  | New solutions
SA2#162 | Apr 2024 | 1.5 |  | New solutions, solution update, evaluation if possible, conclusion if possible
SA2#163 | May 2024 | 1 |  | Evaluation, conclusion
 | Total | 4.5 |  |