## Slide 1: FS_UIA_ARC Status Report
Mike Starsinic (Rapporteur)
InterDigital

## Slide 2: FS_UIA_ARC Status after SA2#162
  Progress since SA2 #161
  Focus was on New Solutions and Conclusions.
  TR 23.700-32 v0.3.0 is available.
  68 TDocs were submitted to SA2 #162:
    13 New Key Solutions for Key Issues #1, #2, and #3. (All agreed)
    23 New Key Issue #4 Solutions (5 were agreed and 18 were not handled)
    1 Architectural Assumptions (1 was Noted)
    1 Draft LS Out (1 was Noted)
    1 Summary of Company Feedback (For Information)
    13 Conclusion / Evaluation Paper (2 were agreed, 1 was postponed, and 10 were not handled)
    16 Solution Updates (none were handled)
  Impacts and Dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  Send TR 23.700-32 to SA for one-step approval.
  Propose WI to start normative work in Q3.
  In the next meeting: Critical Solution Updates, Complete Study Conclusions
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 35% -> 70% | June 2024 | SP-231804

## Slide 3
FS_UIA_ARC Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 | 0.5 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 | 1.5 | Key Issue Updates (e.g. KI#4 editor’s note), Solutions
SA2#162 | Apr 2024 | 1.75 | 1.75 | Solution Updates, New Solutions, Partial Evaluations
SA2#163 | May 2024 | 1.5 |  | Evaluations, Solution Updates (Preferably only KI#4), Conclusions Critical Solution Updates, Complete Study Conclusions
 | Total | 5.25 | 3.75 | 
Total 9.5 TUs
  5.25 TUs for Study Phase
  4.25 TUs for Normative Work

## Slide 4: Backup

## Slide 5: FS_UIA_ARC Status at SA#103
  Progress since SA #102
  TR skeleton, Scope, Terms, and Architectural Assumptions/Requirements, are agreed.
  4 key issues to cover all 3 work tasks are agreed.
  16 New Solutions were agreed and document in the TR (for Key Issues #1, #2, and #3).
  No solutions for Key Issue #4 were handled.
  TR 23.700-32 v0.2.0 is available.
  Impacts and Dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  In the next meeting: Solution Updates, New Solutions, Partial Evaluations
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 0% -> 35% | June 2024 | 1020063

## Slide 6: FS_UIA_ARC Status after SA2#161
  Progress since SA2 #160AH-e
  Focus was on New Solutions and resolving the EN in KI#4.
  TR 23.700-32 v0.2.0 is available.
  48 TDocs were submitted to SA2 #161: 6 Key Issue Updates and 42 New Solutions
  2 Key Issue #4 Updates were agreed.
  16 New Solutions were agreed (for Key Issues #1, #2, and #3).
  27 papers were not handled.
    8 KI#1 Solutions were not handled.
    3 KI#2 Solutions were not handled.
    3 KI#3 Solutions were not handled.
    13 KI#4 Solutions were not handled.
  Impacts and Dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  In the next meeting: Solution Updates, New Solutions, Partial Evaluations
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 15% -> 35% | June 2024 | 1020063

## Slide 7: FS_UIA_ARC Status after SA2#160AH-e
  Progress since SA#102
  Study started in SA2#160AH-e.
  TR 23.700-32 v0.1.0 is available.
  13 TDocs were submitted:
    TR skeleton, Scope, Term, and Architectural Assumptions/Requirements (6 Documents)
    7 Key Issue Proposals.
  TR skeleton, Scope, Terms, and Architectural Assumptions/Requirements, and 4 key issues to cover all 3 work tasks from the SID were approved. (1 KI for WT#1, 2 KI’s for WT#2, and 1 KI for WT#3)
  Impacts and Dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  In the next meeting: Address EN in KI#4 and start solution discussions.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 0% -> 15% | June 2024 | 1020063