SA WG2 Meeting #164	S2-2408144r01

# Maastricht, Netherlands, 19 – 23 August 2024

(Revision of S2-240xxxx)

Source:	OPPO, Huawei

Title:	Cover sheet for presentation of TR 23.700-13 to TSG SA for Information

Document for:	Approval

Agenda Item:	30.3

Work Item / Release:	FS_AmbientIoT / Rel-19

Abstract of the contribution: This is the coversheet for presenting TR 23.700-13 to TSG SA for Information.

3GPP TSG-SA Meeting #105	Tdoc <DocNumber>

Melbourne, AU, Sept. 10 - 13

Title:	Presentation of Report to TSG:
TR 23.700-13, Version 1.0.0

Source:	TSG SA WG2

Document for:	Information

Abstract of document:

The present document studies the architecture support of Ambient IoT Devices, based on the services requirements defined in TS 22.369 applicable to the Device types, traffic types, use cases and connectivity topologies defined in TR 38.769.

Changes since last presentation to TSG SA:

This is the first presentation to TSG SA.

The TR is considered 80% complete.

Outstanding Issues:

-	Continue the evaluation and conclusion for all the key issues.

-	Coordination with RAN WGs, SA3 and SA5 is required.

-	Incomplete feedback from SA1 due to lack of consensus in SA1 (no feedback on need for an unalterable/permanent equipment identification and related usage, no feedback on business model and need for subscription, no feedback on tamper-proof storage of credentials).

-	Unclear how to conclude on the overall architecture in SA2 unless clear SA1 feedback on requirements is received in time for the October/November SA2 meetings.

Contentious Issues:

None.