3GPP TSG SA WG2 Meeting #164	S2-2409560r01

19 August – 23 August, 2024, Maastricht, Netherlands

# Source:	KPN N.V.

# Title:	Revised WID on Proximity-based Services in 5GS – Phase 3

# Document for:	Approval

# Agenda Item:	30.1

TSG SA Meeting #104	SP-240988

18-21 June 2024, Shanghai, China	(Revision of SP-240631)

# Source:	SA WG2

# Title:	New WID on Proximity-based Services in 5GS - Phase 3

# Document for:	Approval

Agenda Item:	6.2.2

SA WG2 Meeting #163	S2-2407371

(was S2-2407208)

# Jeju, Korea, May 27 – May 31, 2024

# Source:	AT&T (Primary Rapporteur)

# Title:	New WID on Proximity-based Services in 5GS – Phase 3

# Document for:	Approval

# Agenda Item:	30.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Proximity-based Services in 5GS – Phase 3

Acronym:	5G_ProSe_Ph3

Unique identifier:	1040030

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes | X | X |  | X |  |
| No |  |  |  |  |  |
| Don't know |  |  | X |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_5G_ProSe_Ph3 | SA2 | 1020066 | Study on Proximity-based Services in 5GS – Phase3 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 900007 | Proximity based Services in 5GS | Rel-17 Stage 2 5G_ProSe work item. |
| 970016 | Proximity-based Services in 5GS Phase 2 | Rel-18 Stage 2 5G_ProSe_Ph2 work item. |
| 941002 | NR sidelink relay enhancements | Rel-18 RAN work item on NR sidelink relay enhancements |
| 1040114 | NR sidelink multi-hop relay | Rel-19 RAN work item on NR multi-hop sidelink relay |

# 3	Justification

The 5GS has been enhanced to support Proximity Services in the past releases (Rel-17 and Rel-18) as specified in TS 23.304, based on the service requirements defined in TS 22.278, TS 22.261 and TS 22.115.

However, some remaining (and new) requirements about Proximity Services captured in TS 22.278 and TS 22.261, e.g. Multi-hop support for UE-to-Network /UE-to-UE Relays which impose additional architecture enhancements to be addressed by Rel-19 study item.

SA2 study has been progressed to identify and evaluate potential architecture enhancements of 5G System design needed to support multi-hop support for UE-to-Network Relays and UE-to-UE Relays based on SA WG1 requirements defined in TS 22.278, TS 22.261 and TS 22.115 and determined which of the solutions can proceed to normative specifications.

# 4	Objective

The objective of this work item is to specify 5G System enhancements to support multi-hop UE-to-Network Relay and UE-to-UE Relay Services as per conclusions reached within TR 23.700-03.

The detailed objectives are as follows:

- WT#1: Enhance ProSe to support multi-hop UE-to-Network Relay.

- WT#2: Enhance ProSe to support Layer 3 multi-hop UE-to-UE Relays for IP PDU type based on IETF MANET Protocol.

- WT#3: Enhance ProSe to support Layer 3 multi-hop UE-to-UE Relays for Ethernet and Unstructured PDU type based on Release 18 PC5 protocol.

NOTE 1:	The UE-to-Network Relay include both Layer-3 and Layer-2 Relays.

NOTE 2:  This work item requires coordination with RAN WGs in particular for Layer 2 multi-hop UE-to-Network Relay

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 23.304 | Updates to support 5G_ProSe_Ph3 features | TSG#106 (Dec. 2024) |  |

# 6	Work item Rapporteur(s)

Primary Rapporteur:

Nassima Toumi (KPN N.V.), nassima.toumi@tno.nl

# 7	Work item leadership

SA2

# 8	Aspects that involve other WGs

The following aspects involving other WGs may arise related to this WID:

Security impacts to be covered by SA3.

Lawful Intercept impacts to be covered by SA3-LI

Potential charging and OAM impact to be covered by SA5.

# 9	Supporting Individual Members

Supporting IM name

FirstNet

AT&T

Qualcomm Incorporated

Nokia

Nokia Shanghai Bell

China Telecom

MediaTek Inc.

Samsung

OPPO

CATT

Softil

SyncTechno Inc.

Erillisverkot

BDBOS

Nkom

Netherlands Police

UK Home Office

KPN N.V.

Motorola Solutions

US National Security Agency

InterDigital

NIST

LG Electronics

Ericsson

Huawei, HiSilicon

Sharp

Intel

OTD_US

US DoD

A.S.T.R.I.D. SA/NV

CISA ECD