3GPP TSG CN

CN-S2 joint workshop on R00 WIs and Project Planning Issues

Helsinki - Finland, 13th - 14th April 2000

# Chaired by Mr. Steve Hayes -TSG-CN Chair

MCC support: Ms. Ban Al-Bakri - 3GPP-CN1 Support

CN-S2 joint workshop on R00 WIs and Project Planning Issues

At SA#8, S2 and the TSGs were tasked with having draft project plans for R'00 developed by April 20. The goal of this meeting will be to agree on a draft project plan for CN.

###### 1	Opening of meeting and introductions

The chairman, Mr. Stephen Hays-TSGN chair, opened the meeting and welcomed the delegates to the CN-S2 joint workshop on R00 WIs and Project Planning Issues.

The goal is to cover the planned work today and tomorrow. Closing of the meeting is planned to be Friday 14.April pm.

2	Approval of agenda in S2-000632

Agenda:

1.	Opening of meeting and introductions

2.	Approval of agenda

3.	Allocation of documents to agenda

- Presentation of S2 project plan proposal

- S2-000663

- S2-000665

- Identification of proposed R'00 work items relating to CN

- Structuring of work items into feature/building blocks/work tasks

-	S2-000667 (N3 input)

- S2-000669 (N1 & N4 input)

- Work division between S2 and N1-N5

-	S2-000662

-	S2-000666

- Identification of next steps/future meetings

-	S2-000668

9.	Close of meeting

Agenda is approved as such.

3	Allocation of documents to agenda

Available documents are allocated as in agenda item 2 "Approval of agenda"

The document in S2-000668 is added to agenda item 8.

4	Presentation of S2 project plan proposal

S2-000665 Features, Building Blocks and Work tasks of the technical Area “Call Control and Roaming”/ IGC- presented by Siemens

Presentation: The presentation covers the general work plan, giving an example of SIP call control as a building block to the feature "Provisioning of IP-based multimedia services" and the work tasks belonging to this SIP building block, together with other examples. A good summery is provided on the last slide, which gives an overall view.

Discussion: No comments

Conclusion: Noted

S2-000663 Proposal for the Release 2000 Features, Building Blocks and Work Tasks v.0.10/ MCC-presented by Alain Sultan

Presentation: The document was presented and it was mentioned that this document has already been modified since this issue.

Discussion: This document is in the process to reflect it in a MS Word data-base by MCC where the matrix word document will disappear. Update of this document is expected during this meeting.

Conclusion: Noted

Identification of proposed R'00 work items relating to CN

This will be done while going through the document S2-000669

Structuring of work items into feature/building blocks/work tasks

The new structure of CN working group and the area of responsibility was listed by the chairman:

N1- MM/CC/SM

N2- CAMEL

N3- Interworking

N4- MAP/GTP / BCH/SS

N5- OSA

S2-000669 and S2-000667 were presented "

Presentation: the document was presented in walk through process.

Discussion: The document was updated online and the changes was made by the chairman. Work items are marked by (*).See attached files below, where the results are incorporated directly in S2-000670 and commented in "Comments to S2-000670".

N5 has not given their input yet.

Conclusion:

- To be sent to all groups to collect further information, if not yet provided.

- List of proposed work items "WI" will be provided by Alain after collecting all comments on this issue.

- I chairs are requested to update the document.

Work division between S2 and N1-N5

-	S2-000662

-	S2-000666

###### The above documents were postponed to the next joint meeting. Please see agenda item 8 for dates of the next CN-S2 joint meeting.

- Identification of next steps/future meetings

S2-000668 Establishing Joint S2-N1 SIP AD Hoc Working Group/ Motorola

Presentation: It is proposed that an ad-hoc working group be established composed of core S2 and N1 members plus members of other working groups as necessary to develop the R2000 enhancements to SIP and to drive the liaison with the IETF and perform the necessary drafting and recommendations. The ad-hoc would co-ordinate with the S2 and N1 working group sessions and would organise additional meetings as necessary.

Discussion: ultimedia-SIP issue requires a lot of work from N1. N1's chairmansupported the opinion f the originatodocument that focus was needed on multimedia-Swas reached in GPRS wheretween SMG2 and N1.There was concern that a formal structure was not appropriate. It was felt that it was not appropriate to focus the work on only N1 and S2 as other WGs would also be affected.

s could be assigned in a convenient way to allow the interested delegates to participate as they want to.

The ad-hocs will result in reducing the number of exchanged LSes between the WGs and The scope of the work was discussed. The focus of the work would be the adaptation of the SIP protocol to UMTS, independent of which interfaces it is applied to. Currently SIP is only decided (as a working assumption) for the Gm interface so that is the initial focus of the work.

###### up should be the focus of determining

###### . The initial meeting is a joino participate. This group should not interfere with th

Next steps on Features/BBs/WTs

- MS project will be used to keep track of the changes, agreed version of Ms project for compatibility is required. . A report will be generated by MCC so that delegates do not haveve MS project to view the matrixss and see the progress of thject.

- It will be distributed to the WGs  The reviewto the TSGs at TSG#8.

- The goal is to generate and approve those WIs by TSG#8.

Monday 17.4.2000 is the deadline to get comments, take a week to incorporate all comments and updates to produce the clean copy version of the document.

Future related meetings:

London meeting: in 2 weeks ( 25-27 April)

Discussion of Roaming, addressing identifiers & routing issues. Only S2 draft meeting.

Stockholm:	 8-12 May

8.		:S2, S4, N1, R3, N4, for TrFO- joint meeting

9-11.	:QoS- S2 drafting session

9-11.	:N5 and S2 Drafting on OSA

12.	:S2 and S1, S1 requirement will be passed to S2

Email list should be used for discussing the WIs before the meeting

th is proposed.Inform S2 and CN via e-mail reflectors about the joint meeting proposal. First choice is May 12th, second choice June 14th.

###### Undefined Venue:	 June 12-13 Joint meeting S2 and CN

and appWIs.

9	Close of meeting

The chairman thanked the delegates for the productive work and the host for hosting the meeting.

The notes of the chairman is also attached here