3GPP - TSG SA - WG2 – MIP											Tdoc S2 M 99 024

9-11 March 1999

Stockholm - Farsta

Title: 		Work plan for MobileIP ad hoc group

Date: 		1999-03-09

Source: 	Telia

Purpose:	For discussion

Input: (to base decisions on)

- GSM 02.60 (GPRS stage 1) v.8.0.0 assuming this be under or partly under 3GPP TSG SA WG2

- GSM 03.60 (GPRS stage 2) v.8.0.0 assuming this be under or partly under 3GPP TSG SA WG2

- Other GSM/GPRS standards tbd

- RFC 2002

- Internet drafts

- 23.20 23 serie ?

Standards concerned:

- UMTS release 99 (packet domain CN and ME)

- GPRS release 99 (CN and ME)

Dependencies:

- 3GPP

- SMG ?

- 3GPP MIP ad hoc: the work is contribution driven and the progress will depend on the number and the quality of submitted contributions

- IETF Mobile IP WG, AAA WG, ROAMOPS WG, …

Other 3GPP or SMG groups affected

- The groups responsible for 02.60, 03.60 and standards about GPRS CN and UE (3GPP TSG CN and terminal group) – tbd

Output:

- Technical Report on Mobile IP in UMTS

- MIP report target architecture (MIP step 3) architecture, pros and cons, open issues etc –  ready at June meeting?

- MIP on top of GPRS, technical solutions to base CR’s on – ready at July meeting

- Proposed CR’s for 02.60 (if any)

- Proposed CR’s for 03.60

- List of standards that are affected by the CR’s above

Time schedule:

- important for R99 should be ready before the end of the summer and that means large parts of the report.

Mobile IP ad-hoc meetings during 1999:

| # | Date | Location | Next TSG SA-WG2 meeting |
| --- | --- | --- | --- |
| 1 | 7 January 1999 | London-Heathrow | In parallel with SMG12, London-Heathrow |
| 2 | 9-11 March 1999 | Stockholm-Farsta | 15-19 March, Nynäshamn |
| 3 | 4-6 May 1999 | ??? | 10-14 May, Japan |
| 4 | 8-10 June 1999 | ??? | ? |
| 5 | 20-22 July 1999 | ??? | 26-30 July, US |
| 6 | 23-27 August 1999 (2-3 days) | ??? | the same week if needed, Europe |
| 7 | 5- 7October | ??? | 25-29 October, Europe |
| 8 | 16-18 November 1999 | ??? | 13-17 December, Asia |