3GPP TSG-SA3 Meeting #105e	S3-214510

e-meeting, 8 - 19 November 2021

Source:	SA WG3

Title:	Rel-17 Work Item Exception for 5G_ProSe Security Aspects

Document for:	Approval

Agenda Item:	4.21

3GPP™ Work Item Exception

# Title : 		Security Aspects of Proximity based Services (ProSe) in the 5G System (5GS)

## Acronym  : 	5G_ProSe

## Unique Identifier :	930008

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Don’t know | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | February 2022 (SA3 #106e) |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | TS 23304 |  |  |  |  |
| Task(s) within work which are not complete: | Security for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay |  |  |  |  |
| Consequences if not included in Release 17: | No security mechanisms defined for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay |  |  |  |  |

Abstract of document:

Both User Plane-based security procedure and Control Plane-based security procedure defined for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay are under development.

This work item exception requests to extend the deadline of the SA3 5G_ProSe work till February 2022.

Contentious Issues:

None