## Slide 1: Discussion on Rel-19 in SA3
Suresh Nair, SA3 Chair, Nokia

## Slide 2: Outline
Rel-19 timeline for SA3
Meeting schedule and available TUs
Guidance to SA2 (Rel-19 features)
Guidance on rapporteurship

## Slide 3: Rel-19 Timeline for SA3
Rel-19 timeline (no change compared to SA#99 endorsement, March 2023, SP-230390):
Dec 2023 (TSG#102): Stage 1 freeze
Dec 2024 (TSG#106): Stage 2 normative work freeze -> Q1 2025 for SA3
Sept 2025 (TSG#109): Stage 3 freeze
Dec 2025 (TSG#110): “coding freeze” (ASN.1, Open APIs)
SA3 capacity
Max TUs: 98
Additional buffer TUs: not defined
Max number of SIs/WIs: 14
Note: one feature made up of SI+WI is counted as one item
Max TUs per Feature: 9

## Slide 4: Rel-19 Meetings for SA3
SA3#113 Nov 6-10, 2023 | SA3#114 Jan 22-26, 2024 | SA3#115 Feb 26- Mar1, 2024 | SA3#116 May 13-17, 2024 | SA3#117 Aug 26-30, 2024 | SA3#118 Oct 7-11, 2023 | SA3#119 Nov 11-15, 2024 | SA3#120 Jan TBD 2025 | SA3#121 Feb TBD 2025
Kick start Security Features. Wait for SA2/6, RAN features | Start second set of features |  |  |  |  |  |  | 
Study Phase
Normative work Phase

## Slide 5: Guidance to SA2 on Rel-19 work planning
All “core” topics (see SP-230759) will have moderated discussion during Q3 2023. The list of work task under “Brief Description and Key Objectives” in SP-230759 serves as a starting point for the moderated discussion and can be updated during the process.
It is proposed to endorse the following list of “core” topics (see SP-230759) as candidates in SA#100 for which SA2 should strive to submit SID in SA#101 (as per normal consensus). Remaining topics may also be submitted to SA#101 for approval if agreed. If SA2 cannot come to an agreement on these items for SA#101 then they can come for approval at SA#102.
  Satellite Access
  Ambient IoT
  AI/ML enhancements
  Multi-access (Dual 3GPP + ATSSS Enh)
  Energy Efficiency / Energy Saving as a Service
  XRM and Metaverse
  IMS and NG_RTC enhancements
If approval of the resulting SIDs is possible in SA#101 then work can start on them in Q4 2023.
SA2 should not allocate more than 50% of over all Rel-19 TU budget (for selected SIDs shown in bullet #2).
The remaining “core” topics (not covered in bullet #2) will also have moderated discussion during Q3, 2023 and any resulting SIDs are targeted for approval in SA#102.
The miscellaneous topics (see SP-230759) will be candidate for moderated discussion during Q4 2023.
The final decision on the complete set of SIDs for Rel-19 (and the work tasks and TU budget of each SID) will be taken in SA#102.
SP-230765
TSG SA Meeting #SP-100, 12 - 16 June 2023, Taipei
TSG SA Rel-19 Workshop, Taipei, June 13 – 14, 2023

## Slide 6: Guidance on Rel-19 Rapporteurship
For Rel-19 SI/WI, a company should be limited to have maximum of one Rapporteur position.
    NOTE: This doesn‘t apply to TEI19 mini WIDs.
A Delegate should not hold multiple Rapporteur positions in a WG.
A single Rapporteur should be assigned for each SI/WI, unless additional Rapporteur is absolutely necessary to manage the workload effectively. If multiple Rapporteurs are required, the following principles should be applied:
  The SI/WI should not have more than two Rapporteurs.
  The two Rapporteurs should be designated as the Primary and Secondary Rapporteur.
  The Primary Rapporteur will have overall responsibility for arranging conference calls, providing status reports, and serving as the main point of contact for other officials and Rapporteurs.
  The Secondary Rapporteurs will be responsible for editing related TR/TS documents, help on TD ordering and serving as a backup for the Primary Rapporteur.
  During the transition of SI to WI (normative phase), the Primary and Secondary Rapporteurs may switch their roles.
A Moderator should be assigned to lead technical discussions on SI/WI, focusing on technical objectives, work tasks, and TU budget estimates. Moderator may/may not become a Rapporteur.
The WG should submit the SI/WI for approval to the TSG SA without specifying any Rapporteur's name in the SID/WID document. TSG SA will add a Rapporteur name to SID/WID before approving it.
NOTE: The above a guidance applies to SA2. since no Rel-19 prioritization is expected for other WGs, they have flexibility to assign Rapporteurs in the Rel-19 SID/WID for SA approval, if agreeable by consensus at the WG level.
3GPP TSG SA Meeting #100
12 – 16 June 2023, Taipei
SP-230746
Notes: The Rapporteur is expected to be decided based on WG Chair input and discussions between TSG SA Chair and WG Chair.

## Slide 7: Open questions
Do we need a Rel-19 workshop?
How do we ensure to restrict ourselves to TU planning?
How do we limit max 14 WID/SIDs?
Training session for rapporteurs ?

## Slide 8: Thank You!
Suresh Nair
3GPP SA3 Chairman
mail: suresh.p.nair@nokia.com
phone: +1 973 978 9038