3GPP TSG-SA3 Meeting #98e 	S3-200409

e-meeting, 2 – 6 March 2020  	(revision of S3-yyxxxx)

- Source:	Nokia, Nokia Shanghai Bell, Deutsch Telecom, T-Mobile USA, China Mobile, China Unicom

- Title:	New WID on Security Assurance Specification for Service Communication Proxy (SECOP)

- Document for:	Approval

Agenda Item:	4

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title:   Work Item on Security Assurance Specification for Service Communication Proxy (SECOP)

## Acronym: SCAS_5G_SECOP

## Unique identifier: 	{A number to be provided by MCC at the plenary}

Potential target Release: Rel-17

Note that this field above indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 790015 | Work Item on Security Assurance Specification for 5G | SCAS for 5G R16 |

## 3	Justification

Significant progress has been made to security assurance specifications for 5G network products, including the gNB, AMF, SMF, UDM, AUSF, NRF, NEF, SEPP, and UPF. Meanwhile, a new network element has been introduced by SA2 to 5G architecture in Release 16 for providing the functionalities such as indirect communication between NFs or NF services, delegated discovery and/or selection of NF instances or NF service instances, communication security, load balancing, monitoring, overload control, etc. In particular for communication security, SA3 is currently carrying out the requirements defining in TS 33.501 for authorization of the NF Service Consumer accessing the NF Service Producer's API, as well as the ongoing study on the solutions for different communication models (Model C and Model D) in TR 33.855.

Therefore, SA3 should expand the SCAS work to identify and define SECOP specific security functional requirements and basic vulnerability requirements that need to be tested for security assurance of this network product class. A separate specification for SCAS SECOP is required to complete the entire portfolio of 3GPP 5G network product classes.

In addition, during the course of specifying the security assurance test cases for the SECOP network product, security analysis may bring additional benefits in identifying and/or aiding in the development of security enhancements during the deployment of various communication models for NF/NF service interaction.

## 4	Objective

The objective is to develop the Security Assurance Specification (SCAS) for the Service Communication Proxy (SECOP) network product class, with the aims to:

-	identify critical assets and threats of the SECOP network product class not already identified in TR 33.926

-	develop and/or adapt SECOP specific security functional requirements and related test cases

-	develop and/or adapt SECOP specific basic vulnerability testing requirements and related test cases

This new work item assumes that the network element is not based on virtualization architecture.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 33.xxx | Security Assurance Specification for Service Communication Proxy (SECOP) | SA#90 (Dec., 2020) | SA#91 (Mar., 2021) | Wei Lu, Nokia, wei.lu@nokia-sbell.com |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

{Note 2: The first listed Rapporteur is the specification primary Rapporteur. Secondary Rapporteur(s) are possible for particular aspect(s) of the TS/TR. In this case, their responsibility has to be provided as "Remarks".}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TR 33.926 | For capturing the critical assets and threats specific to SECOP network product class | SA#91 (Mar., 2021) | For SECOP |

## 6	Work item Rapporteur(s)

Wei Lu, Nokia, wei.lu@nokia-sbell.com

## 7	Work item leadership

SA3

## 8	Aspects that involve other WGs

NONE

## 9	Supporting Individual Members

Supporting IM name

Nokia

Nokia Shanghai Bell

Deutsch Telecom

T-Mobile USA

China Mobile

China Unicom

NTT DoCoMo

Huawei

Hisilicon

Ericsson