3GPP TSG-SA3 Meeting #98e 	S3-200441

- e-meeting, 2 – 6 March 2020

- Source:	Nokia, Nokia Shanghai Bell

- Title:	Rel-16 Work Item Exception for 5G_eSBA

- Document for:	Discussion

Agenda Item:	3.8

TSG CT/SA/RAN Meeting #87-e	CP/SP/RP-YYabcd

17 - 20 March 2020 e-meeting

Source:	Nokia, Nokia Shanghai Bell

Title:	Rel-16 Work Item Exception for 5G_eSBA

Document for:	Approval

Agenda Item:	TBD

3GPP™ Work Item Exception

# Title : 		Security Aspects of the 5G Service Based Architecture

## Acronym  : 	5G_eSBA

## Unique Identifier :	850016

Release 16 Submission form

| Feature / Item: | Security Aspects of the 5G Service Based Architecture (Rel-16) - 5G_eSBA |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN:X | Others (specify): |
| Expected Completion Date: | June 2020 - SA#88 |  |  |  |  |
| Service(s) impacted: | Indirect communication scenarios of the 5G Service Based Architecture |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | 1) Authentication of service requests over indirect communication, 2) Token based authorization for Model D, 3) Access token verification by the producer, and 4) Authorization for Subscribe/Notify scenario, |  |  |  |  |
| Consequences if not included in Release 16: | Security for indirect communication scenarios will not be specified. |  |  |  |  |

Abstract of document:

At the completion of SA3#98e, normative work for several aspects of Rel-16 5G SBA security is still not concluded. The original target completion date for this WID is March 2020. This exception sheet is to request an extension to June 2020.

Contentious Issues:

1. Authentication of service requests over indirect communications – there are two scenarios:

- Indirect service requests from consumer NF to NRF via SCP

- Indirect service requests from consumer NF to a producer NF via SCP

There is no consensus on whether authentication of service requests over indirect communication can be based on hop by hop authentication at the transport layer.

2. Token based authorization for Model D scenarios (indirect communication with delegated discovery) – this is related to issue #1.a. Once the solution for issue #1.a is agreed, this issue can be resolved accordingly.

3. Access token verification by the producer – there is no consensus on whether additional access token verification by the producer is needed on top of existing procedures for access token verification by the producer. This is related to issue #1.b.

4. Authorization of Subscribe/Notify scenario – there is no consensus on whether additional security mechanisms may be needed for the Subscribe/Notify scenario.