Source:	Ericsson LM

## Title:	Submission deadline for IVAS codec selection

## Document for:	Agreement

## Agenda Item:	1.3

## Introduction

The current IVAS project plan [1] specifies submission of IVAS codec candidate executable in June 2023; exact date is TBD. Further the IVAS test plan [2], as agreed at SA4#122, assumes there are 6 weeks available for subjective testing. A regular submission deadline for SA4#125 meeting Aug 21-25 (where the results are expected) would be Aug 15, meaning the testing may start in the beginning of July.

## Proposal

Given the information above it is proposed to set a deadline for the submission of IVAS codec candidate executable (floating-point code) to ETSI to be June 30, 2023, 23:59 CEST and make the corresponding update to IVAS-2.

References

Tdoc S4-221621, IVAS Permanent document IVAS-2: IVAS Project Plan, v.0.5.0

Tdoc S4-230367, IVAS Permanent Document IVAS-8a: Test Plan for Selection Phase, v.0.7.0