3GPPSA4-e (AH) MBS SWG post 124	S4aI230115

online, 29 Jun – 10 Aug 2023	revision of S4-230852

Agenda item: 	8.12

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	[5GMS_Pro_Ph2] Work Plan

Version:	0.1.1

Document for	Agreement

# Introduction

During SA4#124 the Work Item on “5G Media Streaming Protocols Phase 2” was agreed in S4-231112 and afterwards approved in by SA plenary #100 in SP-230543.

The objectives of the work item are as follows:

The work item addresses stage-3 support for 5GMS protocol extensions for provisioning, ingest, user plane, control plane and device APIs for the following functionalities:

- Stage 3 support for uplink streaming as defined in TS 26.501 and based on the conclusions in clause 6.5 of  TR 26.804.

NOTE 1: explicit supporters Tencent, BBC; expected efforts medium

- Stage 3 support for end-to-end low latency live streaming as defined in TS 26.501 and based on the conclusions in clause 6.11 of TR 26.804.

NOTE 2: explicit supporters Qualcomm, Tencent, BBC; expected efforts medium

- Stage 3 support for 5GMS over MBS and 5GMS hybrid services as defined in TS 26.501 and based on the conclusions in TR 26.804 and TR 26.802

NOTE 3: explicit supporters Qualcomm, BBC; expected efforts medium

- Stage 3 support for multiple media service entry points as defined in TS 26.501 and based on the conclusions in TR 26.804.

NOTE 4: explicit supporters Qualcomm, Tencent, BBC; expected efforts medium

- Extensions to 5GMS protocols to support traffic identification based on the conclusions in TR 26.804, clause 6.3.

NOTE 5: explicit supporters Qualcomm, Huawei, BBC; expected efforts low

- Addition of HTTP/3 to the 5GMS protocols as an optional alternative based on the conclusions in clause 6.4 of TR 26.804.

NOTE 6: explicit supporters Tencent, BBC; expected efforts low

- Addition of necessary parameter extensions to the M1, M5, and M6 reference points to provide access to Background Data Transfer based on the conclusions in clause 6.6 of TR 26.804.

NOTE 7: explicit supporters Qualcomm, BBC; expected efforts medium

- Specification of the usage of Oauth 2.0 (according to the SA3 guidelines) for 5GMS protocols based on the conclusions in clause 6.9 of TR 26.804.

NOTE 8: explicit supporters Ericsson, BBC, Qualcomm; expected efforts medium

- Specifications for the 3GPP Service Handler and URL including the necessary functions on UE and device to support automatic launch of 5G System services in the context of 5G Media Streaming based on the conclusions in clause 6.13 of TR 26.804.

NOTE 9: Qualcomm, BBC, Dolby, Tencent; expected efforts medium

- Additional minor enhancements based on feedback from 5G-MAG Reference tool developments.

NOTE 10: BBC, Qualcomm, Dolby; expected efforts low

- Specification of a RESTful API at reference point M3 for the configuration of 5GMS AS instances by 5GMS AF based on the conclusions in TR 26.804.

NOTE 11: BBC, Qualcomm, Tencent; expected efforts low

- Specification of data types for data reporting of ANBR-based Network Assistance invocations and (in liaison with CT3) specification of data types for exposure of events relating to invocation of AF-based and ANBR-based Network Assistance.

NOTE 12: Sony, BBC; expected efforts medium

It is encouraged that the work is aligned with 5G-MAG Reference Tools development and proposals are verified through implementation considerations.

The overall timeline is as follows

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 26.512 | 5G Media Streaming Protocols Phase 2 | SA#103 (Mar 24) | Individual CRs for each of the objectives may be provided. |
| 26.247 | DASH extensions for 5G Media Streaming Phase 2 | SA#103 (Mar 24) |  |
| 26.517 | Extensions to MBS User Services to support 5GMS | SA#103 (Mar 24) |  |
| 26.532 | Extensions to Event Exposure to support Network Assistance | SA#103 (Mar 24) | Data reporting via R2 of ANBR-based Network Assistance invocations. |

This document provides an initial work plan to consider the completion of the work in the envisaged timelines.

In scheduling telcos, the guidance from the MBS SWG chair has been taken into account:

- 26-30 June 2023

- 10-14 July 2023

- 24-28 July 2023

- 31 July – 4 August 2023 (no MBS SWG please)

- 7-11 August 2023

# Proposed Time and Work Plan

| Meeting | Work Item on “5G Media Streaming Protocols Phase 2” - #1000018 |
| --- | --- |
| SA4#124 (22 - 26 May, Berlin, Germany) | - Agree work item in S4-231112 |
| SA#100 (Jun 12 - 16 2023, Taipeh, Taiwan) | - Approve work item in SP-230543 |
| 3GPP SA4 MBS SWG Telco (June 29, 2023, 15:30 – 17:30 CEST, Host Qualcomm) | - Initiate CRs for each of the work topics - Submission deadline June 28, 2023, noon cest |
| 3GPP SA4 MBS SWG Telco (July 13, 2023, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress CRs for each of the work topics - Submission deadline July 12, 2023, noon cest |
| 3GPP SA4 MBS SWG Telco (July 27, 2023, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress CRs for each of the work topics - Submission deadline July 26, 2023, noon cest |
| 3GPP SA4 MBS SWG Telco (August 10, 2023, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress CRs for each of the work topics - Submission deadline August 9, 2023, noon cest |
| SA4#125 (21 - 25 August, Gothenburg, Sweden) | - Progress CRs to 26.512 5G Media Streaming Protocols Phase 2 - Progress CRs to 26.247 DASH extensions for 5G Media Streaming Phase 2 - Progress Progress CR to 26.517 Extensions to MBS User Services to support 5GMS - Progress CR to 26.532 Extensions to Event Exposure to support Network Assistance - Communicate with other 3GPP working groups and external organizations, in particular 5G-MAG, on need basis |
| SA4#126 (13 - 17 November, Chicago, IL United States) | - Progress CRs to 26.512 5G Media Streaming Protocols Phase 2 - Progress CRs to 26.247 DASH extensions for 5G Media Streaming Phase 2 - Progress Progress CR to 26.517 Extensions to MBS User Services to support 5GMS - Progress CR to 26.532 Extensions to Event Exposure to support Network Assistance - Communicate with other 3GPP working groups and external organizations, in particular 5G-MAG, on need basis |
| SA4#127 (29 January - 2 February, Sophia Antipolis, FR) | - Agree CRs to 26.512 5G Media Streaming Protocols Phase 2 - Agree CRs to 26.247 DASH extensions for 5G Media Streaming Phase 2 - Agree CR to 26.517 Extensions to MBS User Services to support 5GMS - Agree CR to 26.532 Extensions to Event Exposure to support Network Assistance - Communicate with other 3GPP working groups and external organizations, in particular 5G-MAG, on need basis - Endorse work item summary |
| SA#103 (Mar 9 - 12 2023, EU, EU) | - Approve CRs to 26.512 5G Media Streaming Protocols Phase 2 - Approve CRs to 26.247 DASH extensions for 5G Media Streaming Phase 2 - Approve CR to 26.517 Extensions to MBS User Services to support 5GMS - Approve CR to 26.532 Extensions to Event Exposure to support Network Assistance - Agree work item summary |