## Slide 1: Qualcomm's View on Rel-19 Planning
Thomas Stockhammer, Imed Bouazizi, Nikolai Leung, Liangping Ma, Andre Schevcic
Qualcomm Technologies
Work in Progress
tsto@qti.qualcomm.com
3GPP TSG SA WG4 Meeting #127 S4aI230189
Sophia Antipolis, France 29 January – 2 February 2024

## Slide 2
Some Principles
Reminder Proposals from S4-230809
Status Rel-18
Methodologies: Stages and Work sharing
Concrete Work Items with focus on MBS
Proposal

## Slide 3: Some Principles for planning work in 3GPP SA4
Enhance working procedures for scaling up work (more people, more topics)
SA4 should be well-recognized for important specifications but also ...
  ... for its processes, procedures, working methods
  ... implementability of the specifications (test, evaluation, code)
  ... addressing market needs and deployment feasibility
  ... meeting deadlines while ensuring high-quality specifications
  ... doing things at the right time
Normative work needs to be conducted quicker, prepare it well
We want to cluster and identify substantial topics for Rel-19
Impact of new work items need be considered across SA4, not only per SWG
We want to allow working with 3GPP working groups and outside organizations
We want to work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, operators, etc.

## Slide 4: Reminder Proposal S4-230809
  Qualcomm submitted first ideas for SA4#124 and S4#125

## Slide 5: 3GPP work-planning and schedule
SA2 Rel-19 timeline
2020 |  | 2021 |  |  |  | 2022 |  |  |  | 2023 |  |  |  | 2024 |  |  |  | 2025 | 
Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2
R19 package
Rel-19 External discussions begin in May 2023
Release 18
Release 19
R19 package
1st batch
(Sep. 23)
2nd batch
(Dec. 23)
Ext
SA4 & Media?
5G-MAG

## Slide 6: Potential Larger Topics based on Rel-17/18 study and work items
Details are tbd
New Video Codecs
AI/ML for Media
VVC
Avatars
Animation and Uplink
XR Extensions
Advanced Split Rendering, Immersive and Split Audio
5G Media Streaming and MBS Extensions
HEVC for XR, if anything needs to be done
Representation, Formats, Communication
Leftovers from Rel-18 (e.g. DRM, Content Steering)
Requirements from 5G-MAG
Distributed Inference and Learning
AI/ML-based Computer Vision
Requirements from MSF, e.g. QoE and Metrics

## Slide 7: Proposal for SA4‘s Message to SA Workshop
SA/SA2/RAN2
  Let SA4 do stage-3 on media related topics
  indicate early potential impact on SA4
Provide input related to SA4:
  Start SA4 Rel-19 planning only in December 2023
  Build on leftovers from Rel-18, studies from Rel-18, as well as work topics related to RAN and SA2 work
  Identify substantial new work topics for Rel-19
  Work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, etc.
Potential larger work topics for SA4
  New Video Codecs
  Avatars
  XR Extensions
  5G Media Streaming and MBS Extensions
  AI/ML for Media

## Slide 8: Status Rel-18
  How we view it and its impact for Rel-19

## Slide 9: Considerations on Rel-18 Work Items (11)
Remember that we have a baseline agreement of 16 Work/Study Items in total
Work Item | Status | Exception | Rel-19 Con
MeCAR (Media Capabilities for Augmented Reality) | 80% | No (but CRs) | No (Study?)
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | 78% | Yes (fixed point) | Yes (system)
MP_RTT (Multiparty Real-Time Text) | 75% | Yes | No
eUET (Enhancements to UE Testing) | 65% | Yes (?) | No
ATIAS (Terminal Audio quality performance & Test methods for Immersive Audio Services) | 60% | Yes | Yes (?)
iRTCW (immersive Real-time Communication for WebRTC) | 60% | Yes | Yes (combined)
SR_MSE (Split Rendering Media Service Enabler) | 55% | Yes | No (Study?)
IBACS (IMS-based AR Conversational Services) | 50% | Yes | No
ISAR (Immersive Audio for Split Rendering Scenarios) | 25% | Yes | No (?)
PROMISE (5G-Advanced media profiles for messaging services) | 40% | Yes | Study
5GMS_Pro_Ph2 (5G Media Streaming Protocols Phase 2) | 55% | No (but CRs) | Study

## Slide 10: Considerations on Rel-18 Study Items (7)
Remember that we have a baseline agreement of 16 Work/Study Items in total
Work Item | Status | Rel-19 Con
Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | 50% | Study continues
FS_eiRTCW (Feasibility Study: enhancements for immersive Real-time Communication for WebRTC) | 70% | Study continues
FS_ARMRQoE (Feasibility Study on AR and MR QoE Metrics) | 65% | No
FS_HEVC_Profiles (Feasibility Study on new HEVC profiles and operating points) | 65% | Normative
FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices) | 45% | Study continues
FS_FGS (Feasibility Study on Film Grain synthesis) | 20% | Study continues
FS_AVATAR (Feasibility Study on Avatars for Real-Time Communication) | 20% | Study continues

## Slide 11: Work and Study Item load
Chart: 
| SA4#127 | SA4#127-be | SA4#128 | SA4#129-e
Work Item | 11 | 9 | 9 | 3
Study Item | 7 | 5 | 5 | 8
Open | 0 | 2 | 2 | 5
Target 16 WI/SI
We need to consolidate the work and smartly plan ahead
At this stage (at SA4#127) no new work for audio is considered

## Slide 12: Process Considerations
  Stages
  Execution
  Working Groups

## Slide 13: What triggers work and what work is done in SA4
SA1 Service Requirements
SA2 Architecture and Stage-2 work
  IMS, QoS on Media Plane
SA4 Study Items – different types of studies – see next slides
SA4 Stage-2 Work (Media Delivery 26.501, 26.506 and MBS User Services 26.502)
  Updates to architectures
  new call flows for functionalities
SA4 Stage-3 Work (Codecs, Protocols, APIs, traffic characteristics, Media Capabilities, QoE)
SA4 "Stage-4" Work (Media Service Enablers)
  a bundling and simplification of existing or emerging functionalities
  Address implementability of this function

## Slide 14: Examples on what can happen
SA4 Study
SA4 Stage 3
When a study is agreed, it should be considered what the expectations of the study are in terms of processes and timelines
SA4 Study
SA4 Stage 2
SA4 Stage 3
SA4 Study
SA4 Stage 2
SA4 Stage 3
SA4 Stage 4
SA4 Study
SA4 Stage 2
CT3/4 Stage 3
SA2 Stage 2
SA4 Stage 3
SA2 Study
These phases can be within 1 Release or span multiple Releases

## Slide 15: Architectures and Stage-2 – keep it simple
Media in 3GPP SA4 relies on one of the following architectures: Media Delivery (SA4), MBS User Service (SA4), IMS (SA2)
Feature | Downlink media streaming | Uplink media streaming | Real-time communication
Media Delivery Functions and Protocols |  |  | 
CMAF | Yes | yes | No
DASH/HLS | Yes | No | No
MP4 | Yes | No | No
RTP/AVP | Not until now | Not until now | No
webRTC | Not until now | Not until now | yes
HTTP/1.1 and TCP/IP | Yes | Yes | No
HTTP/2 | Yes | Yes | No
HTTP/3 and QUIC | Yes | Yes | No
UDP/IP | Yes | Yes | yes
Media Handling Functions |  |  | 
Service Access | Yes | Yes | Yes
Content hosting | Yes | No | ???
Content publishing | No | Yes | ???
Content preparation | Yes | No | ???
Network assistance | Yes | Yes | Yes
Dynamic policies | Yes | Yes | Yes
Remote control | No | Yes | ???
Consumption reporting | Yes | No | Yes
QoE metrics reporting | Yes | ??? | ???
Service URL Handling | Yes | Yes | Yes
Edge Computing | Yes | Yes | Yes
eMBMS delivery | Yes | No | ???
Data Collection | Yes | ??? | ???
MBS delivery | Yes | No | ???
No need for new architectures
One Media Delivery Architecture based on TS 26.501/506
IMS is owned by SA2
We consider Messaging as part of Media Delivery?

## Slide 16: SA4 Study Items
Preferably pick a template
Enhancement: Enhancing existing functionalities – identify issues and enhance
Study Item provides a selected set of issues that have been identified in context of an existing service/framework
For these key issues with priority as well as possibly other ones with lower priority are collected, address different solutions and come to a proposal for potential normative work
Example description: 5G media streaming extensions
Typical duration: 6-9 months, allows to have a normative work (stage-2/3) for up to 12 months in one Release
New Media Capabilities: Preparation for a new codec or format addition – evaluation framework
Define a typical scenario for the which a codec or a new format is needed (existing or new ones)
This includes the definition of source signals, anchors, metrics, and an evaluation framework, etc.
Example description: 5G Video codec characteristics
Typical duration: at least one year, as a lot material and consistency needs to be done
New Media Service/Application: Starting a new media-related topic in 3GPP
Collection of use cases, technologies, work outside in 3GPP and scenarios, architectures, mapping to media delivery architectures, media formats for exchange, KPIs, traffic characteristics, QoS needs
Develop a standardization path as needed. The outcome of such a study may result in actually more studies even to break down the problem for normative work
Example description: 5G Glass-type AR/MR Devices
Typical duration: at least one year, as addressing the details, collecting use cases and so on takes lots of time
Support: Supporting other working groups such as SA2 or RAN (e.g., XR Traffic)
Collection of the architectural simplifications, defining the simulation parameters
No standardization in SA4 expected, more a supporting work
Example description: Typical Traffic Characteristics for XR Services and other Media
Typical duration: depends on the complexity, but typically 6 – 12 months

## Slide 17: Sub-Working groups – some ideas
MBS
Media Delivery
MBS
RTC
IMS
webRTC
Video
Video Codecs
Visual formats
Audio
DASH/CMAF/ISO BMFF
RTP
Visual QoE/KPIs
Audio Codecs
Audio formats
Audio QoE/KPIs
Messaging
Integration of codecs and media formats to above protocols
Integration of codecs and media formats to above protocols
Possible issues with above separation:
System Integration – example how to integrate into an XR device system?
Can we really separate real-time and streaming?
Many boundaries are getting fluent
We have work item limititations per working group of 4 – another severe restriction
Can we make SWG more fluent to allow assignment of topics?

## Slide 18: Work Items, Working Groups and time slots
This may be a concrete proposal for addressing scheduling, time allocation – not to be discussed in details
Principles
Reduce the work items originating from working groups. Work Items are decided in SA4.
Make SA4 decisions on in total 16 parallel work/study items.
Assign work items to working groups and then allocate the time units per SA4 meeting
Assumption
Create 3 parallel tracks across 4 working groups addressing at most 3 work items in parallel.
Allocation
per meeting week, a work/study item gets 1.5 time slots  24 time slots
Each SWG gets an extra 2 time slots for maintenance, LSs, TEI, washup  8 time slots
This leaves in total 4 time slots that can be moved around depending on needs, for example for new work items, more maintenance, extended discussion of LSs, not yet completed work items, etc.
Schedule
Chairs, vice-chairs and SWG chairs decide schedule – discussion not possible
Schedule for 24 work item time slots are published way ahead of time (allows companies to designate experts)
Schedule for remaining 8 time slots is done after the submission deadline (allows flexibility to address urgent needs)
At most 2 work items are assigned to a single slot in each SWG
Realistic time and work plans are part of the agreed work item
Budget: we have 6 + 12 + 12 + 6 time slots per week  36 time slots outside plenary.
A new work item can only start if one of the 16 stops – makes everyone sensitive to delays
A work item does not get automatically slots anymore if it exceeds the timeline – decision new work item or extend old one

## Slide 19: How to generate Study and Work Items?
Create a vision of the sequence for work
  This can include a long-term timeline across releases
Do study phase or justify very clearly, why a study phase is not needed
Preferably pick a study item template (see slide 14), or justify why you did not do this
Create objectives that are meaningful
  Make those actionable objectives with an idea how those can be declared completed
  Potentially create objectives with priorities, such that lower priority objectives can be dropped
Provide a work and time plan at the same time of the submission of a work proposal
  maps the objectives to a timeline
  Provide a completion percentage at each SA4 meeting
Provide any dependencies to internal or external work
Provide a desired SWG for the work item and a secondary
All of the above, if agreed, may be added to a submission template for a study item
We will use the this template in our planning moving forward and refer to this
Better preparation or work and study items - when you plan to start new work ...
SA4 Study
SA4 Stage 2
SA4 Stage 3

## Slide 20: Back to concrete Rel-19 Planning
Get existing studies on track (5 + 3)
  We need a response from the rapporteurs of FS_AIML4Media, FS_eiRTCW, FS_DaCED, FS_FGS, FS_AVATAR preferably using the template on the previous slides, as we expect that they extend into Rel-19
  It would also be good to get a response from the rapporteurs from ISAR, FS_HEVC_Profiles and FS_ARMRQoE on how they view the vision
Potential Normative Work
  New HEVC profiles and consolidated video capabilities
Potential New Studies
  Advanced Media Delivery (Extensions to 5GMS/MBS/RTC) – study, stage-2, stage-3 in one release, Enhancement
  3D Formats and Codecs (Extension to MeCar) – study and stage-3 work in one release, evaluation
  Identify potentially relevant work from SA1, SA2 or RAN
  Anything else?
Take care of the expected exceptions for
  iRTWC, IBACS, PROMISE, SR_MSE, and so on
Our initial high-level considerations

## Slide 21: Concrete Work Topics for MBS

## Slide 22: Advanced Media Delivery – MBS and 5GMS
Extension Study
Objectives: Develop key issues, problem statement, gap analysis, proposed solutions for among others the following topics
  5GMS-related
    Content Steering, Common Media Client Data and Common Media Server Data, CMMF, CTA WAVE Device Playback Capabilities version 2
    Left-overs from TR 26.804 and Rel-18
    Potential other topics for DASH 5th and 6th edition
  MBS-related (see also S4aI230191)
    Combination of unicast/multicast/broadcast for live and low-latency live services
    Inband Session Repair
    MBS User Service on top of 5G Broadcast
  Study would identify topics that are ready for normative work
  Input from SA2 work (e.g., DualSteer/ATSSS) and 5G-MAG may also be considered
Timeline
  Completion of study by 09/2024 for stage-2 (25% until 03/24, 50% until 06/24, 75% until 09/24, 100% until 12/24)
  Completion of study by 12/2024 for stage-3
  Stage-2 normative work until 12/2024 (1 cycle work item, 100% completion within one cycle)
  Stage-3 normative work until 06/2025 (2 cycle work item, 50% 03/2025, 100% 06/2025)
Dependencies: completion of 5GMS_Pro_Ph2 and MBS Rel-17 CR
Impacted specifications: TR 26.802/4 (Study), TS 26.501/2/6 (stage-2), TS 26.510/1/2/7 (stage-3)
Study may be split into two separate studies on 5GMS and MBS specific enhancements
Qualcomm is committed to contribute and, if needed, lead the different stages
SA4 Study
SA4 Stage 2
SA4 Stage 3
MBS

## Slide 23: PROMISE: Work in 3GPP and MPEG
3GPP defines a MMBP based on 3GPP codecs and new experiences (Image, 3D, etc.)
MPEG defines an MMBP using the ISO BMFF to support richer experiences
Timeline is Rel-18 for initial version, expectation is March or June 2024
Candidate technology to be referenced by GSMA/RCS as well as proprietary formats
Potential Rel-19 study: Advanced Media Formats, Interactive formats, Integration of Streaming
Definition of a Multimeda Message Body Part (MMBP) for RCS and MIMI
MBS

## Slide 24: Background
Video Capability Considerations
AVC
HEVC
MV-HEVC
TS 26.114
TS 26.140
TS 26.143
TS 26.116
TS 26.119
TS 26.511
TS 26.117
Audio
EVS
AMR
AAC
MPEG-H Audio
IVAS
CMAF/DASH
ISO-BMFF
CMAF/DASH
ISO-BMFF
TS 26.11x
Should we add RTP as well?
Video (MBS)

## Slide 25: Upgrades to MV-HEVC, HEVC profiles and Video Capabilities
Normative work based on studies
Objectives:
  Define video capabilities independent of 3GPP services in a single specification including ISO BMFF encapsulation, CMAF encapsulation, capability signaling as well as encoding and playback requirements aligned with audio capabilities defined in TS 26.116.
    NOTE: addition of RTP capabilities is for further study
  Update relevant 3GPP specifications to reference the video capabilities
  Upgrade HEVC-based video capabilities in different service specifications based on market needs
  Add relevant MV-HEVC as video capability to the new specifications
  Update relevant 3GPP specifications to add MV-HEVC as a recommended media format, in particular TS 26.119
Timeline: 12/2024 completion (06/24 50%, 09/24 75%, 12/24 100%)
Dependencies: Completion of FS_HEVC_Profiles study item, potential MPEG work on CMAF binding for MV-HEVC
Impacted specifications: TS 26.11x (new), 26.511, 26.119, 26.143, potentially others
Qualcomm supports and is willing to lead work on Video Capabilities – expect submission from Apple
SA4 Study TR 26.955
SA4 Stage 3
SA4 Study TR 26.966
Video (MBS)

## Slide 26: Conclusions

## Slide 27: Proposals related to MBS topics
Consolidate the views of ongoing work items in 3GPP SA4 MBS
Permit up to 4 parallel work streams in MBS SWG
  5GMS Enhancements (depends on 5GMS_Pro_Ph2 completion)
  MBS Enhancements (depends on Rel-17 completion)
  Messaging Enhancements (depends on PROMISE completion)
  Split Rendering Enhancements (depends on SR_MSE completion)
In the planning, take into account an improved work item planning
More details are submitted for SA4#127
Preliminary considerations