## Slide 1: SR_MSE Planning

## Slide 2: FS_AVATAR Roadmap
SA4
Dec, 23
Feb, 24
Apr, 24
May, 24
#127
#127-e
#128
Aug, 24
#129-e
Nov, 24
#130
Finalize work on SR_MSE:
Focus on completing specification 26.565
Complete dependencies in related work items and replace by references
Work on guidelines in the Annex
Verify and clean up Pixel Streaming profile definition
SA
#102
#103
Jun, 24
#104
Sep, 24
#105
Updates from SA2, SA6, SA3
Feedback from 5G-MAG
Other Groups
SA4
(End of Rel.18)
Mar, 24
End of Rel.19
Dec, 25
Study extensions to Split Rendering:
New split rendering profiles
Applications to other fields such as Avatar and NG-RTC
Updates to features such as Edge
Rel-19 Normative Work

## Slide 3: Rel-18 and Rel-19 Planning
Prioritize finalizing the current spec and clearing any dependencies
  Replace procedures, data structure, media profile definitions with proper references to 26.113, 26.119, and 26.522
  Clean up spec and focus on missing parts:
    Pre-requisites
    Guidelines
    QoE
Push new split rendering profiles to a new study in Rel-19
Study should also incorporate updates to features like Edge from other groups
Bring discussion on implementation of SR_MSE to 5G-MAG to validate designs