3GPP TSG SA WG4	S4aR230162

RTC Telco, 10 January 2024, 6-8 CET

Agenda item: 	4.10

Source: 	InterDigital Europe, Orange, BBC

Title: 	Draft Time Plan for the FS_ Sustainability Study Item

Document for	Discussion

# Introduction

The FS-Sustainability study aims to investigate and identify mechanisms to enable end to end measurement of energy consumption, investigate and identify enhancements to SA4 architecture, codecs, protocols and services to improve energy efficiency and to support energy saving of media services, taking the SA1 EnergyServ requirements into consideration.

The main objectives of this study include:

- Identify relevant SA1 use cases and requirements and refine them in the SA4 context.

- Identify APIs and metrics that would be needed for energy measurement, reporting and exposure of media services. This includes whether and what information is exposed, how it is exposed, and at what granularity.

- Identify existing mechanisms inside or outside 3GPP that could be used, or enhanced for the above purposes (QoE measurement and reporting, QoS measurement and reporting, audience measurement and reporting, event exposure, CMCD reporting, etc.)

- Identify potential technologies to enhance media formats, codecs, and protocols for 2D and XR applications for the purpose of energy efficiency and reduction.

- Identify potential technologies that can be suitable to support 3GPP sustainable services, energy efficiency, and energy reduction.

NOTE 1: The study will consider the work done by SA WG2 and WG5 regarding energy consumption measurement, information collection and energy saving, and reuse it as much as possible.

NOTE 2: Exchanges with other 3GPP WGs, CTA WAVE and DVB may be needed, e.g. via formal Liaison Statements.

# Time Plan

The following time plan for the execution of the FS_ MECOEXEN study item objectives is proposed in the following table.

| Meeting | Study on 3D Video in Real-time Communication |
| --- | --- |
| SA4#127 (29 January - 2 February 2024, Sophia-Antipolis, FR) | - Agree New Study Item FS-Sustainability for Media Energy Consumption Exposure and Enhancement in S4 -XXXXXX |
| SA#103 (19 - 22 March 2024, FR) | - Approve New Study Item FS-Sustainability for Media Energy Consumption Exposure and Enhancement in SP-XXXXXX |
| SA4#127-bis-e (08 - 12 April 2024, online) | - Define and agree initial work and time plan - Agree Specification skeleton and Scope for TR XXXX - Initiate work on: - Requirements (e.g. from SA1) - Identify relevant existing 5G architecture and APIs - Identify existing mechanisms that could be reused (e.g. QoE, QoS, Audience, CMCD). - Communicate with SA2/SA5 and external organization (e.g. CTA, DVB). |
| Post SA4#127-bis-e AHG calls | - Progress work on the above |
| SA4#128 (20 - 24 May 2024, Korea) | - Initiate work on: - Review SA2/SA5 work. - Identify relevant metrics. - Identifying gaps in existing mechanisms, APIs and metrics. - Identify potential new technologies. - Communicate with other 3GPP working groups and external organizations, as necessary |
| Post SA4#128 AHG calls | - Progress work on the above |
| SA4#129-e (19 - 23 August 2024, online) | - Progress work on the above - Initiate work on: - Document relevant requirements |
| Post SA4#129 AHG calls | - Progress work on the above |
| SA4#130 (18 - 22 November 2024, Orlando) | - Identify recommendations to enhance or enable media energy consumption exposure and measurement. - Identify and recommends technologies to reduce energy consumption - Draft initial conclusions in the TR - Agree on TR XXX to be sent to SA plenary for information |
| SA#106 (10 - 13 December 2024, Madrid) | - Present TR XXX to SA for information |
| SA4#131 (17 - 21 February 2025, Geneva) | - Progress the work. - Communicate with other 3GPP working groups and external organizations, if necessary |
| SA4#131-bis-e (7-11 April 2025, Online) | - Progress the work above. |
| SA4#132 (19 - 23 May 2025, Japan) | - Complete all remaining open issues - Communicate with other 3GPP working groups and external organizations, if necessary - Agree on TR XXX to be sent to SA plenary for approval |
| SA#108 (06 - 13 June 2025, China) | - Send TR XXX to SA for Approval |

# Proposal

We propose the above Work Plan for the SA4 team's consideration.