Source:	Editor (HEAD acoustics GmbH)

Title:	FS_AnTEM-1 - Time Plan of study item

## Version:	0.1

## Agenda Item:	9.7

# 1. Introduction

This document describes the time plan for the “Study on ambient noise test methodology for evaluation of acoustic UE performance”. Section 2 lists the permanent documents, section 3 of the document describes the schedule of the study item. This document will be continuously updated as necessary.

# 2. List of SPAN permanent documents

| Document number | Title | Current version | Editor |
| --- | --- | --- | --- |
| S4-190383 | FS_AnTEM-1 – Time Plan of study item | 0.1 | HEAD acoustics GmbH |
| S4-19xxxx | FS_AnTEM-2 – Round-robin test plan for handset mode |  |  |

# 3. Schedule

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Nov-18 | SA4#101 (19 Nov 2018) | Proposal and approval of Study Item (S4-181500) |
| Dec-18 | SA#82 (12 Dec 2018) | Approval of FS_AnTEM Study Item at SA plenary (SP-180986) |
| Feb-19 | SA4#102 (01 Feb 2019) | Initial inputs for TR 26.921 (study on handheld hands-free devices) |
| Mar-19 | SA#83 (22 Mar 2019) | - |
| Apr-19 | SA4#103 (12 Apr 2019) | Review additional inputs Proposal and discussion round-robin test plan for handset mode Discussion, if telcos are necessary |
| Jun-19 | SA#84 (07 Jun 2019) | - |
| Jul-19 | SA4#104 (05 Jul 2019) | Review additional inputs Discuss results of round robin test Discuss first conclusions on possible ways forward (continue SI, new WI, …) |
| Aug-18 | SA4#105 (16 August 2019) | Review additional inputs Discuss results of round robin test Conclude on possible ways forward (continue SI, new WI, …) |
| Sep-19 | SA#85 (20 Sep 2019) | Present TR 26.921 for information |
| Oct-19 | SA4#106 (25 Oct 2019) | Review additional inputs and progress Finalize and agree on TR 26.921 Conclude FS_AnTEM, if necessary Liaise with ETSI TC STQ, ITU-T SG12, GSMA, if necessary. |
| Dec-19 | SA#86 (13 Dec 2019) | Approval of TR 26.921 |