Source:	Editor (Qualcomm Incorporated)

Title:	Time plan for FS_HaNTE

## Document for:	Agreement

## Agenda Item:	9.6

## Introduction

This document presents the time plan for the Feasibility Study on Handsets Featuring Non-Traditional Earpieces (FS_HaNTE) in 3GPP SA4. This document will be updated as necessary.

## Schedule of FS_HaNTE study item

The tentative schedule for the FS_HaNTE study item is outlined in the table below.

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Mar-2019 | SA#83 (28 Jan – 1 Feb 2019) | Launch of FS_HaNTE study item. |
| Apr-2019 | SA4#103 (8 – 12 Apr 2019) | Review initial draft TR 26.801 skeleton Review initial inputs on issues with existing 3GPP specs Review initial inputs on user study experiments Review time plan LS with ITU-T SG 12, GSMA TSG VLR, ETSI TC STQ |
| Jun-2019 | SQ Telco on FS_HaNTE Host: Qualcomm Incorporated Time: June 3rd 2019 17:00h – 18:00h CST Deadline for contributions: June 1st 2019 23:59h Cancelled | Review LS reply from ITU-T SG12, GSMA TSG VLR, ETSI TC STQ if any Review additional inputs on issues with existing 3GPP specs Review additional inputs on user study experiments |
| Jul-2019 | SA4#104 (1 – 5 Jul 2019) | Review additional inputs on issues with existing 3GPP specs Review additional inputs on user study experiments Review time plan Review LS reply from ITU-T SG12, GSMA TSG VLR, ETSI TC STQ if any Update draft TR 26.801 |
| Aug-2019 | SA4#105 (12 – 16 Aug 2019) | Review additional inputs on issues with existing 3GPP specs Review additional inputs on user study experiments Agreement to send TR 26.801 V1.0.0 for approval |
| Sep-2019 | SA#85 (18 Sep – 20 Sep 2019) | TSG-SA approval |