Source:	Editor (Qualcomm Incorporated)

Title:	Time plan for HaNTE

## Document for:	Agreement

## Agenda Item:	9.6

## Introduction

This document presents the time plan for the Work Item on Handsets Featuring Non-Traditional Earpieces (HaNTE) in 3GPP SA4. This document will be updated as necessary.

## Schedule of HaNTE work item

The tentative schedule for the HaNTE work item is outlined in the table below.

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Dec-2019 | SA#86 (10 – 13 Dec 2019) | - Launch of HaNTE work item. |
| Jan-2020 | SA4#107 (20 – 24 Jan 2020) | - Review time plan - Review initial inputs on additional tests for HaNTE |
| Mar-2020 | SA4 SQ SWG Telco on HaNTE Date: Mar, 3rd 2020 – 17:00-18:00 CET Deadline: Mar. 2nd, 2020 – 17:00 CET Host: Qualcomm Incorporated | - Review test method proposals to enable data collection in support of change requests. |
| Apr-2020 | SA4#108 (06 – 09 Apr 2020) Sophia-Antipolis, France | - Update Draft CR to 3GPP TS 26.132 with reference to the appropriate version of ITU-T P.64 that addresses HaNTE devices. - Review further inputs addressing performance of HaNTE devices, mounting, robustness, privacy, distortion and out-of-band noise aspects. - Update time plan |
| May-2020 | SA4#109 (25 – 29 May 2020) Erlangen, Germany | - Review further inputs addressing performance of HaNTE devices, mounting, robustness, privacy, distortion and out-of-band noise aspects. - Update Draft CR to 3GPP TS 26.131 and TS 26.132 - Update time plan |
| Aug-2020 | SA4#110 (24 – 28 Aug 2020) TBD – United States | - Review final inputs addressing performance of HaNTE devices, mounting, robustness, privacy, distortion and out-of-band noise aspects. - Agree on CRs to 3GPP TS 26.131 and TS 26.132 |
| Sep-2020 | SA#89 (16 Sep – 18 Sep 2020) | - TSG-SA approval |