## Slide 1: DRAFT SA4 WG chair input to SA Rel-18 Workshop
Frédéric Gabin, SA4 Chair, Dolby Laboratories Inc., ETSI
SA4#115-e, 18 – 27 August 2021, Electronic Meeting.
Tdoc: S4-211313

## Slide 2: Introduction
3GPP SA Rel-18 Workshop main purposes
  Bring all of SA up-to date on the status of and plans for Rel-18
  Give companies the opportunity to indicate, discuss and possibly synchronize their Rel-18 plans
  Offload the main SA plenary meeting
  Prepare for joint session with RAN and CT on Rel-18 planning during plenary week
WG chairs of affected WGs should present quick overview (10 min max) of
  status of Rel-18 work in their group
  already foreseeable cross-WG and cross-TSG issues
  already foreseeable complications (e.g. workload from Rel-17 eating up time from Rel-18 items, …)
  indicate whether they see a need for prioritization of their items
This document is a draft SA4 overview, including a summary of the SA4 Rel-18 Workshop held 17th August 2021

## Slide 3: Three stage approach / SA4
SA2
Architecture
SA4
Multimedia Codecs, Systems and Services
CT – Protocols & Coding
time
Stage 1 Requirements: Overall service description from the user’s standpoint.
Stage 2
Architecture: Overall description of the organization of the network functions to map service requirements into network capabilities.
Stage 3
Protocols: The definition of switching and signalling capabilities needed to support services defined in Stage 1.
SA1
Requirements
3GPP SA WG4 (SA4) is responsible for the specification of codecs for speech, audio, video, graphics and other media types related to traditional and emerging media services such as extended reality (XR) and online gaming, as well as the system and delivery aspects of such content.
SA4 specifies the content formats and delivery protocols as well as associated quality assessments, metrics and requirements for a broad range of scenarios.

## Slide 4: SA4 Rel-18 status
SA4 Rel-18 Workshop (17th August)
https://portal.3gpp.org/ngppapp/TdocList.aspx?meetingId=60211
Media Distribution enhancements
    Universal Access / Free to Air
    Hybrid/Unicast/Broadcast/Multicast media delivery improvements as appropriate
    Enhancing quality of traditional media (i.e. 2D video with UHD HDR, 8k)
Uplink enhancements
    A/V Production
    Media Contribution
New Immersive media types and formats definition
    IVAS codec (including Multimedia telephony/MTSI/System support)
    Volumetric video
    Haptics
    AI-based media enhancements
    QoE metrics for these new media types
XR (AR/VR/MR and Cloud Gaming) Services
    Should not be limited to MTSI managed/Vertical services.
    Should enable collaboration between MNOs and SPs, support OTT services in 5G, follow 5G Media streaming example
    Desire for a unique framework to support all such new services on 5G Core/RAN/UE
    Unique framework proposed: 5G-RTC architecture
New approaches for SA4
    Establish a consistent Rel-18 plan to address 5G-Advanced service requirements
    Make sure we focus on commercially relevant features
    Leverage deployed multimedia technologies
    Implementation support: Tooling/Software/Interop

## Slide 5: SA4 Rel-18 draft plan
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
5G-Advanced video coding (TBD)
IVAS codec / ATIAS / MTSI & System updates
R17 stage 3
freeze
R17 code
freeze
R18
stage 1
Freeze
R18
stage 1
~ 80%
Feasibility Study on AI/ML Media (TBD)
SA1 FS_AMMT
AI/ML model transfer Stage 3 (TBD)
8K_VR_5G/8K_TV_5G

## Slide 6: SA4 Rel-18 draft plan
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
5GMS_EDGE (Edge Extensions to the 5G Media Streaming Architecture)
5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions)
FS_5GMS_EXT (Study on 5G media streaming extensions)
5GMS extensions (TBD): Low latency, Back channel, Slicing…
FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN)
NPN4AVPROD Stage 3 / 5GMS Uplink Enhancements / APEX (TBD)
5GMS for conversational / WebRTC / 5G_RTC stage 2/3 (TBD)
Further MBS enhancements: FTA (TBD)
5GMS EDGE, COPE stage 3, Split-rendering (TBD)
5GMS AF Event Exposure (EVEX)
SA1 FS_MMTELin5G
SA1 FS_PIN
Media handling of Personal IoT Networks Stage 2/3 (TBD)

## Slide 7: SA4 Rel-18 draft plan
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
FS_XRTraffic
ITT4RT
FS_5GSTAR
ITT4XR, STAR & EDGAR extensions, 5G-RTC, 2D/VR/AR/MR streaming, Call, formats, QoS, QoE Quality metrics, Split-rendering (all TBD)
SA1 FS_TACMM
Tactile communications Stage 3 (TBD)

## Slide 8: Thank You!
Next steps
- SA Rel-18 Workshop 9-10 Sep. 2021
- 2nd SA4 Rel-18 workshop (tentative: 3rd Nov. 2021)
- 60% agreed Rel-18 plan at SA4#116-e
- 100% agreed Rel-18 plan at SA4#117-e
Frédéric Gabin
3GPP SA4 Chairman
mail: frederic.gabin@dolby.com
phone: +33 678448575