3GPP TSG SA WG4#117-e meeting	S4-220022

14th– 23rd February 2022

Agenda item: 	8.8

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	Proposed Work Plan for 5MBP3

Version:	0.0.1

Document for	Agreement

# Introduction

During SA4#116e the New Work Item on “5G Multicast-Broadcast Protocols” was agreed in S4-211635 and afterwards approved in by SA plenary #94-e in SP-211335.

The work item has the following objectives:

- Specify the stage 3 format and protocol for User Service Announcement (between MBSF and MBS Client).

- Specify the stage 3 protocols for the MBS distribution methods (between MBSTF and MBS Client) based on existing MBMS delivery methods.

      - Object distribution method, based on or reference to clause 7 of TS 26.346.

      - Packet distribution method, based on or reference to clause 8 and clause 8B of TS 26.346.

- Specify stage 3 associated delivery procedures, specifically range-based File Repair based on TS 26.346.

- Specify the relevant extensions to TS 26.512, TS 26.346 and TS 26.347 to support 5G Media Streaming via eMBMS.

In scheduling telcos, the following has been taken into account:

- SA#95 March 16 - 18

- MPEG Meeting April 25 – 29, 2022

- SA4#118e meeting: 6-14 April 2022

- SA4#119e meeting: 11-20 May 2022

Based on this, the following 2 slots are proposed:

-	March 10, 2022

-	March 24, 2022

# Proposed Time and Work Plan

| Meeting | Work Item on 5G Multicast-Broadcast Protocols - #940008 |
| --- | --- |
| SA4#116-e (11 – 20 November 2021) | - Agree work item in S4-211635 |
| SA#94-e (14 – 20 December 2022) | - Approve work item in SP-211335 - Assign TS 26.517 |
| SA4#117-e (E-meeting:14-23 February 2022) | - Agree on TS26.517 v1.0.0 - Agree on Specification Work for 5MBP3 - Agree on time plan - Agree exception sheet |
| 3GPP SA4 MBS SWG Telco (Mar 10, 2022, 15:00 – 17:00 CET, Host Qualcomm) | - Initiate CR to TS 26.346: Distribution Methods for MBS and Extensions for 5GMS delivery - Initiate CR to TS 26.347: Client APIs for MBS and Extensions to MBMS-APIs for 5GMS delivery - Initiate CR to TS 26.512: 5G Media Streaming via eMBMS - Submission deadline Mar 9, 11:59 CET. |
| SA#95-e (March 16 - 18 2022) | - Present TS 26.517v1.0.0 for information - Approve exception sheet |
| 3GPP SA4 MBS SWG Telco (Mar 24, 2022, 15:00 – 17:00 CET, Host Qualcomm) | - Progress TS 26.517 - Progress CR to TS 26.346: Distribution Methods for MBS and Extensions for 5GMS delivery - Progress CR to TS 26.347: Client APIs for MBS and Extensions to MBMS-APIs for 5GMS delivery - Progress CR to TS 26.512: 5G Media Streaming via eMBMS - Submission deadline Mar 23, 11:59 CET. |
| SA4#118-e (E-meeting: 6-14 April 2022) | - Progress TS 26.517 - Progress CR to TS 26.346: Distribution Methods for MBS and Extensions for 5GMS delivery - Progress CR to TS 26.347: Client APIs for MBS and Extensions to MBMS-APIs for 5GMS delivery - Progress CR to TS 26.512: 5G Media Streaming via eMBMS |
| SA4#119-e (E-meeting:11-20 May) | - Agree TS 26.517v2.0.0 - Agree CR to TS 26.346: Distribution Methods for MBS and Extensions for 5GMS delivery - Agree CR to TS 26.347: Client APIs for MBS and Extensions to MBMS-APIs for 5GMS delivery - Agree CR to TS 26.512: 5G Media Streaming via eMBMS - Endorse work item summary. |
| SA#96 (Jun 6 - 8 2022, Budapest , HU) | - Approve TS 26.517v2.0.0 - Approve CR to TS 26.346: Distribution Methods for MBS and Extensions for 5GMS delivery - Approve CR to TS 26.347: Client APIs for MBS and Extensions to MBMS-APIs for 5GMS delivery - Approve CR to TS 26.512: 5G Media Streaming via eMBMS - Present work item summary. |