3GPP TSG SA WG4#117-e meeting	S4-220030

14th– 23rd February 2022

Agenda item: 	8.12

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	Proposed Work Plan for FS_5G_MSE

Version:	0.0.1

Document for	Agreement

# Introduction

During SA4#116e the Feasibility Study on “5G Media Service Enablers” was agreed in S4-211681 and afterwards approved in by SA plenary #94-e in SP-211338.

The objective of the study item is the definition of 5G Media Service Enablers, which includes among others

- Define the principal properties of Media Service Enablers

- Define minimum and typical functionalities of Media Service Enablers

- Define a specification template for Media Service Enablers

- Identify possibly relevant stage-2 and stage-3 work for Media Service Enablers

- Collect a set of initially relevant Media Service Enablers for normative work

In scheduling telcos, the following has been taken into account:

- SA#95 March 16 - 18

- MPEG Meeting April 25 – 29, 2022

- SA4#118e meeting: 6-14 April 2022

- SA4#119e meeting: 11-20 May 2022

Based on this, the following 2 slots are proposed:

-	March 10, 2022

-	March 24, 2022

# Proposed Time and Work Plan

| Meeting | Feasibility Study on “5G Media Service Enablers” - #940010 |
| --- | --- |
| SA4#116-e (11 – 20 November 2021) | - Agree work item in S4-211681 |
| SA#94-e (14 – 20 December 2022) | - Approve work item in SP-211338 - Assign TR 26.857 |
| SA4#117-e (E-meeting:14-23 February 2022) | - Review initial ideas on MSE - Discuss principal properties of Media Service Enablers - Discuss minimum and typical functionalities of Media Service Enablers - Agree on time plan - Agree on TR26.857 v0.1.0 |
| 3GPP SA4 MBS SWG Telco (Mar 10, 2022, 15:00 – 17:00 CET, Host Qualcomm) | - Initiate specification template for Media Service Enablers - Initiate possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress TS 26.857 - Submission deadline Mar 9, 11:59 CET. |
| SA#95-e (March 16 - 18 2022) | - No actions |
| 3GPP SA4 MBS SWG Telco (Mar 24, 2022, 15:00 – 17:00 CET, Host Qualcomm) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress TS 26.857 - Submission deadline Mar 23, 11:59 CET. |
| SA4#118-e (E-meeting: 6-14 April 2022) | - Complete specification template for Media Service Enablers - Complete possibly relevant stage-2 and stage-3 work for Media Service Enablers - Initiate Collection of a set of initially relevant Media Service Enablers for normative work - Progress TS 26.857 |
| SA4#119-e (E-meeting:11-20 May) | - Agree TS 26.857v1.0.0 |
| SA#96 (Jun 6 - 8 2022, Budapest , HU) | - Present TS 26.857v1.0.0 for information |
| SA4#120 (E-meeting:22-26 August) | - Finalize Collection of a set of initially relevant Media Service Enablers for normative work - Agree TR 26.857v2.0.0 |
| SA#97 (Sep 14 - 16 2022, US, US) | - Approve TR 26.857v2.0.0 |